# MEJA Designs WebStore — Product Workflows

Document type: End-to-end workflows for every product type (for approval)

Version: 0.1 (Draft)

Date: 2026-06-13

Companion: `01-Master-Plan.md` (architecture & API), `02-UI-Design-Standard.md` (UI).

Status: 🟡 Draft — awaiting workflow approval.

## 0. Scope

This document specifies, for every product type, the journey from entry → configuration → pricing → visualization → cart → checkout → fulfillment → post-order, plus the system events behind each step. Diagrams are Mermaid (render on GitHub). The five product types:

Ready-Made Listing

Private / Unlisted Listing (CRM-pushed, locked)

Configurable Product (shelves: Tile / Art Back / others)

Hybrid Listing (CRM-seeded but customer-editable)

Custom Build-Out (Atelier3d + live 4K render)

Plus three cross-cutting flows: CRM quote push, live 4K rendering, and order → fulfillment.

Workflows A–H below cover the customer & system path. §12 adds the operational (back-of-house) workflow the production/ops team follows to fulfill each product type — intake, spec verification, sourcing, build, QA, pack, ship, and close-out.

## 1. Legend & shared states

| Actor | Meaning |
| --- | --- |
| Customer | Shopper / account holder |
| Storefront | Custom storefront (reads Storefront API, hosts configurator/viewer) |
| IL | Integration Layer (middleware, mapping, pricing, orchestration) |
| Shopify | Commerce system of record (catalog, cart, checkout, orders) |
| CRM | MEJA‑CRM Quoting platform |
| Atelier3d | 3D configurator service |
| Render | 4K rendering engine |

Shared option states: editable · locked (read-only) · invalid (fails a constraint). Shared listing visibility: public · private.

## 2. Workflow A — Ready-Made Listing

Goal: the simplest path; buy a stocked/standard product.

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    actor C as Customer
    participant ST as Storefront
    participant SH as Shopify
    C->>ST: Browse collection / open PDP
    ST->>SH: Storefront API: product + variants
    SH-->>ST: product data
    C->>ST: Choose variant (if any) → Add to cart
    ST->>SH: Cart create/add line
    C->>SH: Proceed to native checkout → pay
    SH-->>C: Order confirmation
    SH-->>IL: webhook orders/paid

Steps

Discover via collection, search, or home.

PDP shows photos, price, simple variants (size/color).

Add to cart → Shopify-native checkout.

orders/paid webhook → routine fulfillment (Workflow H).

Notes: no configurator, no render job. Pricing = Shopify. This is the baseline every other workflow extends.

## 3. Workflow B — Private / Unlisted Listing (CRM-pushed, locked)

Goal: a specific customer buys a quote prepared just for them; options are locked.

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    actor C as Customer
    participant CRM as MEJA-CRM
    participant IL as Integration Layer
    participant SH as Shopify
    participant ST as Storefront
    CRM->>IL: Push quote (options locked, price, customerScope=private)
    IL->>SH: Create product (visibility=private) + variant + metafields
    IL-->>CRM: { productId, signed private URL, expiresAt }
    CRM-->>C: Send private link (email/SMS) 
    C->>ST: Open /q/:token
    ST->>IL: Validate token (scope + expiry)
    IL-->>ST: OK + product handle
    ST->>SH: Storefront API: fetch private product
    ST-->>C: "Prepared for {name}" PDP, options read-only, 4K render shown
    C->>SH: Add to cart → native checkout → pay
    SH-->>IL: orders/paid → notify CRM (quote won)

Rules

Visibility: excluded from nav, search, sitemap, collections.

Access: signed expiring URL and/or logged-in customer scope (Decision D5 = both).

Locked options: rendered as read-only chips; no price recompute.

Expiry: expired link → friendly "this quote has expired, contact us / request refresh" → IL can ask CRM to re-issue.

Pricing authority: CRM price is authoritative and frozen.

## 4. Workflow C — Configurable Product (Shelves: Tile / Art Back / others)

Goal: self-serve configuration with live price and live visualization. Flagship for shelves.

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    actor C as Customer
    participant ST as Storefront
    participant A3 as Atelier3d
    participant IL as Integration Layer
    participant R as Render
    participant SH as Shopify
    C->>ST: Open /configure/shelf (choose style: Tile / Art Back / …)
    ST->>A3: Load option model for family+style
    A3-->>ST: options, constraints, defaults
    loop Each change (size, wood, finish, tiles, back art, mount)
        C->>ST: Change option
        ST->>A3: Update scene → instant WebGL preview
        ST->>IL: Validate + price (rules engine)
        IL-->>ST: price + validity
        ST->>IL: (debounced) request 4K render
        IL->>R: submit job
        R-->>ST: 4K asset ready (push)
    end
    C->>ST: Add to cart
    ST->>IL: Freeze configuration → BOM + price + render URLs
    IL->>SH: Ensure variant/line maps to config (line-item properties/metafields)
    C->>SH: Native checkout → pay
    SH-->>IL: orders/paid (config snapshot on line)

Steps

Enter configurator; pick style (Tile, Art Back, or another configured style — styles are data).

Adjust options: dimensions (steppers), wood (swatches), finish, tile count/layout (Tile) or back art asset (Art Back), mounting.

Constraints enforced live (e.g., tile grid must fit dimensions; certain finishes only on certain woods).

Price recomputes via the Rules Engine on each valid change; breakdown expandable.

Visualization: instant WebGL preview; async 4K for hero/PDP/order.

Add to cart → config frozen (BOM, price, render URLs snapshotted) → native checkout.

Why "not limited to two styles": Tile and Art Back are the first two style entries in the option model. Adding Floating, Ledge, Grid, or Modular = new data + assets, no redeploy.

## 5. Workflow D — Hybrid Listing (CRM-seeded, customer-editable)

Goal: CRM pushes a pre-customized private listing, but the customer can still change selected (unlocked) options. This is the bridge between Workflow B and C.

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    actor C as Customer
    participant CRM as MEJA-CRM
    participant IL as Integration Layer
    participant ST as Storefront
    participant R as Render
    participant SH as Shopify
    CRM->>IL: Push quote (some options locked, some editable, base price, scope)
    IL->>SH: Create product (visibility per scope) + seed config metafields
    IL-->>CRM: { productId, link, expiresAt }
    C->>ST: Open listing (signed link or account)
    ST-->>C: "Prepared for you" + seeded config; locked=read-only, editable=interactive
    loop Customer edits an UNLOCKED option
        C->>ST: Change editable option
        ST->>IL: Validate + price delta (rules engine), respecting locked baseline
        IL-->>ST: new price + validity
        ST->>R: (debounced) re-render 4K
        R-->>ST: updated render
    end
    C->>SH: Add to cart → native checkout → pay
    SH-->>IL: orders/paid → reconcile to CRM quote

Rules

Per-option locking comes from CRM (locked:true|false).

Pricing (Decision D4 = hybrid): locked portion = CRM baseline (frozen); editable changes = rules-engine deltas applied on top.

Guardrails: editable options still obey the same constraints as Workflow C; a customer can't edit into an invalid/locked-incompatible state.

Reconciliation: final purchased config is sent back to CRM so the quote record matches what was actually bought.

## 6. Workflow E — Custom Build-Out (Atelier3d + live 4K)

Goal: design a bespoke piece from a richer starting point; the most open-ended path.

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    actor C as Customer
    participant ST as Storefront
    participant A3 as Atelier3d
    participant IL as Integration Layer
    participant R as Render
    participant CRM as MEJA-CRM
    participant SH as Shopify
    C->>ST: Start custom (entry from home/nav)
    ST->>A3: New session (template or blank)
    loop Design
        C->>A3: Build/modify piece in 3D
        A3-->>ST: live WebGL preview + running BOM
        ST->>IL: price(BOM) via rules engine
        IL-->>ST: live price + feasibility flags
        ST->>R: (debounced) 4K hero render
        R-->>ST: 4K asset
    end
    alt Self-serve buyable
        C->>SH: Add to cart → native checkout → pay
    else Needs human quote (complex/feasibility)
        ST->>IL: Submit design for review
        IL->>CRM: Create quote from BOM + render
        CRM-->>C: Quote → becomes Private/Hybrid listing (Workflow B/D)
    end
    SH-->>IL: orders/paid (full config + 4K + BOM on line)

Steps

Enter from a template (recommended) or blank canvas in Atelier3d.

Design in 3D; BOM accumulates; price + feasibility flags update live.

Two outcomes:

Buyable now → straight to cart/checkout (config + 4K + BOM attached).

Needs review (complex joinery, oversized, special material) → submit to CRM, which returns a private/hybrid listing (loops into Workflow B/D).

Order carries the full configuration, BOM, and 4K render for production.

## 7. Workflow F — CRM Quote Push (cross-cutting)

The mechanism behind Workflows B & D, and the review outcome of E.

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart TD
    Q[CRM authors quote] --> P{Push to store}
    P --> V[IL validates against option model]
    V -->|valid| M[IL creates/updates Shopify product<br/>idempotent on quoteId]
    V -->|invalid| X[Reject + report errors to CRM]
    M --> S[Set visibility, locks, metafields,<br/>signed access token, expiry]
    S --> L[Return privateUrl + productId to CRM]
    L --> N[CRM notifies customer]
    M -. update existing .-> M

Idempotent on quoteId (re-push updates, never duplicates).

Validation rejects quotes that violate the option model and reports back.

Lifecycle: active → expired → (refresh/re-issue) → won (order paid) / lost.

## 8. Workflow G — Live 4K Rendering (cross-cutting)

Shared by Workflows C, D, E.

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    participant ST as Storefront/Viewer
    participant IL as Integration Layer
    participant R as Render
    participant CDN as CDN
    ST->>ST: Instant WebGL preview (client) on every change
    ST->>IL: Debounced render4k(config, camera, lighting)
    IL->>IL: Hash config → cache check
    alt cache hit
        IL-->>ST: cached 4K URL
    else cache miss
        IL->>R: submit job
        R->>CDN: upload on completion
        R-->>IL: callback { url }
        IL-->>ST: push 4K URL (websocket)
    end
    ST->>CDN: progressive load 4K

Principles: never block interaction on 4K; cache by config hash; attach final 4K URL to the order line.

## 9. Workflow H — Order → Fulfillment (cross-cutting)

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    participant SH as Shopify
    participant IL as Integration Layer
    participant CRM as MEJA-CRM
    participant OPS as Production/Fulfillment
    SH-->>IL: orders/paid (line items + config snapshots + 4K + BOM)
    IL->>CRM: update quote status (won) where applicable
    IL->>OPS: production packet (specs, BOM, 4K render, customer)
    OPS-->>SH: fulfillment update / tracking
    SH-->>IL: orders/fulfilled
    IL->>CRM: close-out / post-sale record

Notes: the production packet is the single artifact the workshop builds from — it must contain the exact configuration, BOM, dimensions, materials, and the 4K render the customer approved.

## 10. Decision points summary (per workflow)

| Workflow | Key approval decision (see Master Plan §16) |
| --- | --- |
| B Private | D5 access model (signed URL + account) |
| C Configurable | D8 launch styles beyond Tile/Art Back; D7 render fallback |
| D Hybrid | D4 pricing authority (hybrid per-option) |
| E Custom | self-serve threshold vs. forced CRM review (propose: feasibility flags decide) |
| F Push | idempotency + expiry policy |
| G Render | D7 WebGL-first, 4K async |

Open workflow question (E): what defines "needs human review" vs "buyable now"? Proposed: a feasibility ruleset (max size, allowed materials, joinery complexity). Please confirm.

## 11. Error & edge handling (all workflows)

| Situation | Behavior |
| --- | --- |
| Render engine down | Stay on WebGL preview; mark 4K "pending"; allow checkout with preview; backfill 4K to order. |
| Invalid configuration | Block add-to-cart; inline explain the failing constraint; suggest nearest valid. |
| Expired private link | Friendly expiry page; one-click "request refreshed quote" → CRM. |
| Price mismatch (CRM vs rules) | Locked options win from CRM; reconciliation job flags drift for ops. |
| Out-of-stock component (BOM) | Surface lead-time/feasibility; offer alternates. |
| Customer not logged in for private listing | Token grants scoped access; prompt login to save/track. |

## 12. Operational workflows (back-of-house) — per product type

Workflows A–H describe the customer & system journey. This part describes what the operations / production team does once an order is placed, for each product type. The shared starting point is the production packet from Workflow H (configuration + BOM + the approved 4K render + customer details). The approved 4K render is the visual spec of record — QA builds and checks against it.

Operational role codes:

| Code | Role |
| --- | --- |
| CS | Sales / Customer Service |
| OPS | Production scheduler / Ops lead |
| MK | Maker / craftsperson (incl. finishing) |
| QA | Quality control |
| SHIP | Fulfillment / shipping |
| SYS | Integration Layer / CRM (automated) |

### 12.1 Ready-Made — operations

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart LR
    O[Order paid] --> S{In stock?}
    S -->|Yes| P[Pick from inventory]
    S -->|No| B[Build to standard spec / backorder comms]
    P --> Q[QA spot-check]
    B --> Q
    Q --> PK[Pack]
    PK --> SH[Ship + tracking]
    SH --> CL[Close order · restock if reorder point hit]

Owner: SHIP (stocked) or MK→SHIP (made-to-order); OPS accountable.

Lead time / SLA: in-stock ship in 1–2 business days; made-to-order standard 1–2 weeks.

Exceptions: out of stock → backorder comms + ETA (CS); failed spot-check → pull + replace.

### 12.2 Private / Unlisted (locked) — operations

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart LR
    O[Order paid · locked spec] --> V[Verify spec vs CRM quote]
    V --> SRC[Source materials per BOM]
    SRC --> MK[Build to locked spec]
    MK --> QA[QA vs approved 4K render]
    QA -->|pass| PK[Pack with approval proof]
    QA -->|fail| RW[Rework]
    RW --> QA
    PK --> SH[Ship]
    SH --> CL[CRM close-out · quote won]

Owner: OPS (verify) → MK (build) → QA → SHIP; CS consulted on any ambiguity.

Lead time / SLA: per quote (set in CRM); confirm at intake.

Exceptions: spec ambiguity → CS confirms with customer before build (locked spec is authoritative, never silently changed); material substitution requires CS sign-off.

### 12.3 Configurable shelves (Tile / Art Back / others) — operations

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart TD
    O[Order paid · config + BOM] --> J{Style}
    J -->|Tile| T[Cut blank · layout tiles per count/pattern · set · seal]
    J -->|Art Back| A[Prep back panel · mount art asset · assemble]
    J -->|Other| X[Style-specific build routine]
    T --> F[Finish]
    A --> F
    X --> F
    F --> QA[QA vs render]
    QA --> PK[Pack]
    PK --> SH[Ship]
    SH --> CL[Close]

Owner: MK (build per style jig/template) → QA → SHIP; OPS schedules by style queue.

Style notes: Tile uses a layout jig keyed to tile count/pattern; Art Back keys to the selected back-art asset; new styles add a build routine, no process rewrite.

Lead time / SLA: typically 1–3 weeks depending on size/finish.

Exceptions: component shortage → substitute (within rules) or CS comms; render mismatch at QA → rework before pack.

### 12.4 Hybrid (CRM-seeded, customer-edited) — operations

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart LR
    O[Order paid] --> R["Reconcile FINAL config:<br/>locked baseline + customer edits vs CRM"]
    R --> D{Edits change BOM or lead time?}
    D -->|Yes| C[CS confirm with customer + reschedule]
    D -->|No| MK[Build FINAL config]
    C --> MK
    MK --> QA[QA vs render]
    QA --> PK[Pack]
    PK --> SH[Ship]
    SH --> CL[CRM reconcile + close]

Owner: OPS (reconcile) → MK → QA → SHIP; SYS reconciles final config back to the CRM quote.

Critical rule: ops builds the final purchased configuration (locked baseline plus customer edits) — not the original quote. Always confirm which BOM is authoritative at intake.

Lead time / SLA: as configurable; recompute if edits change the BOM.

Exceptions: customer edits push past capacity/lead time → CS reschedule + confirm.

### 12.5 Custom build-out (Atelier3d) — operations

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart TD
    O[Order or deposit · config + BOM + 4K] --> FR[Feasibility confirm + shop drawing / cut list]
    FR --> SRC[Source materials incl. specialty]
    SRC --> MK[Build with in-process QA checkpoints]
    MK --> AP{Customer approval milestone?}
    AP -->|needed| CSF[CS shares progress photos to approve]
    AP -->|no| FIN[Finish]
    CSF --> FIN
    FIN --> QA[Final QA vs 4K render]
    QA -->|pass| PK[White-glove pack]
    QA -->|fail| RW[Rework]
    RW --> QA
    PK --> SH[Ship / delivery]
    SH --> CL[CRM close + post-sale]

Owner: OPS + MK (highest-touch); CS owns customer approval milestones; QA accountable for final sign-off vs render.

Lead time / SLA: longest; quoted per piece (often via CRM deposit path before build).

Exceptions: post-order feasibility fail (rare) → CS + redesign/remake (refund only if MEJA cannot fulfill — there are no customer-initiated returns, see §12.6); specialty material delay → ETA comms; milestone rejection → revise before continuing.

### 12.6 Cross-cutting operational flows

| Flow | What it does |
| --- | --- |
| Materials & inventory | BOM → stock check → reorder; maintain safety stock for common woods/tiles/finishes; flag long-lead specialty items at intake. |
| QA — render vs build | The approved 4K render is the spec of record; QA verifies the built piece matches it (dimensions, wood, finish, layout) before pack. |
| No returns — all items custom-made · rework / remake | Every product is made to order, so there are no returns or exchanges. This is stated clearly on the PDP, in the cart, at checkout, and in CS comms. If an item arrives defective or not matching the approved 4K render, MEJA repairs, reworks, or remakes it; such cases are logged to CRM. Refunds occur only where MEJA cannot fulfill an order it accepted. |
| Capacity & scheduling | OPS queues by product type; WIP limits per maker; lead-time SLAs published to CS so quotes/PDP show realistic ship dates. |

### 12.7 Operational RACI (by stage)

| Operational stage | R (does it) | A (owns outcome) | C / I |
| --- | --- | --- | --- |
| Intake / packet receipt | SYS → OPS | OPS | CS |
| Spec verify & feasibility | OPS | OPS | CS, MK (custom) |
| Source materials (BOM) | OPS | OPS | MK |
| Build | MK | OPS | QA |
| QA vs approved render | QA | OPS | MK |
| Pack & ship | SHIP | OPS | CS |
| Close-out / CRM reconcile | SYS | OPS | CS |

### 12.8 Operational metrics (feed the KPIs in Master Plan §14)

On-time-ship rate vs. promised lead time, per product type.

First-pass QA yield (built right the first time; render-match rate).

Rework rate and average rework time.

Production cycle time per type (intake → ship).

Material stockout incidents affecting promised dates.

End of Product Workflows (Draft v0.1). Please approve the flows — customer/system (§2–9) and operational (§12) — and the open question in §10.