MEJA DESIGNS

Shopify WebStore — Complete Plan

Master Plan · UI Design Standard (10 iterations) · Product Workflows

Draft for approval · 2026-06-13 · Branch: claude/awesome-cori-hk0m0c

# Contents

Master Plan

UI Design Standard (incl. 10 iterations)

Product Workflows

Integration Context (sibling apps)

# MEJA Designs WebStore — Master Plan

Document type: Complex implementation plan (for approval)

Version: 0.2 (Draft — reconciled with the real sibling apps; see `05-Integration-Context.md`)

Date: 2026-06-13

Owner: MEJA Designs

Status: 🟡 Draft — awaiting approval

## 0. How to read this document

This is the single source of truth for the new mejadesigns.com store. It is organized top-down: vision → scope → architecture → the four integrations → data model → product taxonomy → workflows (summarized; full detail in `03-Product-Workflows.md`) → non-functionals → roadmap → cost → risk → KPIs → open decisions you need to approve.

Everything marked 🔵 DECISION is a choice that needs your sign-off; they are collected in §16.

## 1. Executive summary

MEJA Designs sells handcrafted wood wall art, décor, and made-to-order pieces — most notably a line of shelves offered in multiple styles (Tile, Art Back, and more). Today the catalog is largely fixed listings. The business is increasingly quote-driven and customized: a customer wants their size, wood, finish, and layout.

The new store turns mejadesigns.com into a configurable commerce platform that supports four product modes simultaneously:

Ready-made listings — buy-now catalog products.

Private (unlisted) listings — a specific quote pushed from MEJA‑CRM to one customer, not shown in public navigation.

Configurable products — the customer selects options (style, size, wood, finish, mounting); price recalculates live. Shelves are the flagship here (Tile / Art Back / hybrid / others).

Custom build-out (Atelier3d) — the customer designs a bespoke piece in a 3D configurator with live 4K rendering, then checks out.

A hybrid mode spans #2 and #3: MEJA‑CRM pushes a private, pre-customized listing, but the customer can still change selected options before buying.

These systems are real, in-flight applications (reviewed 2026-06-13; see `05-Integration-Context.md`): MEJA‑CRM (Next.js 15 + Supabase) is the business system of record + integration hub — it owns customers, products, the golden-tested pricing engine, quotes, work orders, and listings, and already plans the Shopify storefront. Atelier3D (React + Three.js + NestJS) is the parametric design studio. 4kGraphics is the render engine (embeddable Three.js library + headless /v1/render service). They connect through the CRM's typed job-queue contract (integration_jobs), not ad-hoc point-to-point APIs.

Recommended approach: build the storefront as a Shopify Online Store 2.0 theme (the CRM's own Phase 8 plan) with the 4kGraphics engine embedded in the theme for live 3D + 4K — its browser.js drop-in loads via a <script> in any Liquid template. Shopify owns the storefront + checkout (PCI-compliant); MEJA‑CRM is the system of record + hub (catalog, pricing, listings, order-ingest). Full headless is not required — keep it optional for a few flagship-immersive pages only. (See §16, Decision D1.)

## 2. Goals & non-goals

### 2.1 Goals

G1 — Sell ready-made, private/unlisted, configurable, and custom (Atelier3d) products from one storefront and one checkout.

G2 — Let MEJA‑CRM push quotes as private or hybrid listings, with correct pricing, options, and customer scoping.

G3 — Give customers live option selection with real-time price updates and 4K-quality visualization.

G4 — Extend the CRM's typed job-queue contract (integration_jobs) and listings/store-order surfaces to connect Shopify ⇄ MEJA‑CRM ⇄ Atelier3D ⇄ 4kGraphics; keep contracts documented and versioned.

G5 — Establish a UI Design Standard the brand can grow on (see `02-UI-Design-Standard.md`).

G6 — Preserve SEO, brand equity, and existing customer accounts during cutover.

### 2.2 Non-goals (this phase)

Building MEJA‑CRM, Atelier3D, or 4kGraphics themselves (we integrate via the CRM's existing job queue, listings, and store-order surfaces, and the 4kGraphics engine/service).

Replacing Shopify checkout or becoming a payment processor.

Marketplace/multi-vendor features.

A native mobile app (the storefront is responsive PWA-capable).

## 3. Current-state review

The live sites (mejadesigns.com / .net) are bot-protected, so this review is assembled from public search results and the brief. Action A0: confirm/correct this inventory before finalizing scope.

| Aspect | Current state (assessed) |
| --- | --- |
| Brand | MEJA Designs — handmade wood wall art, home/office décor, personalized gifts, custom drawer boxes. |
| Platform | Shopify (URL patterns like /pages/faq, /listing/... and Etsy presence). |
| Catalog | Fixed listings; made-to-order via messages/Etsy; limited self-serve customization. |
| Shelves | Sold in styles incl. Tile and Art Back; sizing/finish handled manually. |
| Quoting | Centralized in MEJA‑CRM (Next.js 15 + Supabase) — pricing engine golden-tested; quote→work-order live; listings (Phase 8) push to Shopify. |
| Visualization | Static product photography; no live 3D/4K configuration. |
| Gaps | No self-serve configurator, no private/unlisted quote listings, no live rendering, no documented system integration. |

Implication: the new store is not a re-skin — it adds configurable commerce, quote-to-listing automation, and 3D/4K visualization on top of a Shopify foundation, wired into the already-built MEJA‑CRM (quoting, pricing, listings, work orders) and its Atelier3D / 4kGraphics workers. See `05-Integration-Context.md`.

## 4. Product taxonomy & terminology

A precise vocabulary so every team means the same thing.

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart TD
    A[MEJA Product Catalog] --> B[Ready-Made Listing]
    A --> C[Private / Unlisted Listing]
    A --> D[Configurable Product]
    A --> E[Custom Build-Out · Atelier3d]
 
    C --> C1[Pushed from MEJA-CRM<br/>scoped to one customer]
    D --> D1[Style: Tile]
    D --> D2[Style: Art Back]
    D --> D3[Style: Other / future]
    D --> D4[Hybrid: CRM-seeded but<br/>customer can still adjust options]
    E --> E1[3D configured piece<br/>+ live 4K render]

| Term | Definition | Visibility | Pricing source |
| --- | --- | --- | --- |
| Ready-Made Listing | Standard catalog product, fixed or simple variants. | Public | MEJA‑CRM catalog → Shopify |
| Private / Unlisted Listing | A quote materialized as a product, reachable only via signed link / customer account. | Hidden from nav, search, sitemap | MEJA‑CRM (locked) |
| Configurable Product | Customer-driven options recompute the price. | Public | MEJA‑CRM pricing engine (shelf_templates) |
| Hybrid Listing | CRM seeds a configuration and leaves chosen options editable. | Private or public | MEJA‑CRM pricing engine (locked + editable) |
| Custom Build-Out | Atelier3D session designs a bespoke piece; 4K render; quote → cart. | Public entry, private result | Atelier3D BOM → MEJA‑CRM pricing engine |
| Shelf Style | A configurable product family. Tile and Art Back are the two primary styles; the system is not limited to two (e.g., Floating, Ledge, Grid, Modular are future styles). | — | — |

Maps to the CRM `listings.kind`: catalog = Ready-Made · private = Private/Unlisted (quote-required) · shelf_template = Configurable & Hybrid shelves. Private listings always originate from a quote (CRM rule).

Design principle: Styles and options are data, not code — and not Shopify variants. Adding a new shelf style, option dimension, or value is a configuration change, never a redeploy. The combinatorial option space (often 10⁵+ combinations — e.g., one Tile-Back shelf = 139,968) lives in the Variant & Options Engine (§5.4), never in Shopify's native variant model (3-option / 2,048-variant limits).

## 5. System architecture (recommended)

The four systems are real apps — see `05-Integration-Context.md`. MEJA‑CRM is the business system of record + integration hub; Shopify is the storefront + checkout; Atelier3D and 4kGraphics are workers behind the CRM's job queue.

### 5.1 Context diagram

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart LR
    U[Shopper / Account holder]
 
    subgraph SHOP["Shopify — storefront + checkout"]
      THEME[Online Store 2.0 theme]
      ENG[4kGraphics engine<br/>embedded browser.js]
      CO[Native checkout]
      WH[(Order webhooks)]
    end
 
    subgraph CRM["MEJA-CRM — system of record + hub (Next.js + Supabase)"]
      CAT[Catalog / product model]
      PRICE[Pricing engine]
      LIST[Listings · shelf_templates]
      SO[store_orders / order_lines]
      WO[Work orders / cut_parts]
      JQ[(integration_jobs queue)]
    end
 
    A3D[Atelier3D<br/>NestJS + Blender farm]
    R4K[4kGraphics render service<br/>/v1/render · /v1/buildplan]
 
    U --> THEME
    THEME <--> ENG
    LIST -->|publish / push| THEME
    THEME --> CO --> WH
    WH -->|order ingest| SO
    SO --> WO
    PRICE --> LIST
    JQ -->|render_4k| R4K
    JQ -->|atelier_import| A3D
    ENG <-. specs / renders .-> R4K

### 5.2 Layers & responsibilities

| Layer | Responsibility | Actual implementation |
| --- | --- | --- |
| Shopify (storefront + checkout) | Renders pages, hosts the embedded 3D/4K configurator, owns cart/checkout/orders/payments/taxes. | Online Store 2.0 theme (Liquid + sections) with the 4kGraphics `browser.js` embedded; native checkout (Plus for Functions — D3/D10). |
| MEJA‑CRM (system of record + hub) | Catalog/product model, pricing engine, quotes, listings (catalog/private/shelf_template), store-order ingestion, work orders, and the job queue that drives the workers. | Next.js 15 + Supabase (Postgres/RLS) + Drizzle. Worker API POST /api/jobs/claim, POST /api/jobs/[id] (bearer JOBS_WORKER_TOKEN). |
| 4kGraphics (render worker) | Live WebGL preview, client-side 4K snapshot, headless server 4K + build-plan; render & cut list share one part layout. | Embeddable engine + headless POST /v1/render & /v1/buildplan (persistent host — Railway/Fly/VPS). Driven by render_4k jobs. |
| Atelier3D (design worker) | Bespoke parametric design; exports a draft product (dims + parts) into the CRM. | React + Three.js + NestJS; Blender Cycles farm; driven by atelier_import jobs. |

### 5.3 Why an OS 2.0 theme + embedded engine (recommendation rationale)

It matches the CRM's own plan ("Shopify Online Store 2.0 theme in /storefront — Phase 8"), so store and CRM stay one program, not two.

The 4kGraphics `browser.js` embeds in Liquid via a <script type="module"> — live 3D + client-side 4K without a headless storefront.

Shopify checkout stays native → PCI scope, fraud, taxes, and payments remain Shopify's.

Lower cost/complexity than headless; full headless stays optional for a few flagship-immersive pages if ever justified (D1).

### 5.4 Variant & Options Engine — why Shopify-native variants do not fit

MEJA's configurable products explode combinatorially. A single Tile-Back shelf already produces 139,968 combinations:

| Option dimension | Values |
| --- | --- |
| Stain | 18 |
| Tile pattern | 18 |
| Length | 8 |
| Tile color | 9 |
| Hook style | 6 |
| Total combinations | 18 × 18 × 8 × 9 × 6 = 139,968 |

Shopify cannot model this natively, on two independent limits — and a third issue makes it impossible regardless:

Option ceiling: Shopify allows 3 options per product; this product needs 5 (Art-Back, custom tile, and custom art add even more). (Shopify, current as of 2025-10-15.)

Variant ceiling: Shopify allows 2,048 variants per product (raised from 100 on 2025-10-15); 139,968 is ~68× over.

Un-enumerable inputs: custom tile and custom art are free-form (uploaded artwork, bespoke layouts) — an infinite space that can never be pre-listed as variants.

Conclusion: we never model option combinations as Shopify variants. A dedicated Variant & Options Engine owns the option space; Shopify carries only the result of a configuration as a custom-priced line item.

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart LR
    subgraph Engine["Variant & Options Engine (MEJA-CRM: shelf_templates + parts model)"]
      OM[Option Model<br/>dimensions · values · constraints · custom inputs]
      PR[CRM pricing engine<br/>golden-tested to the cent]
      CFG[Configuration<br/>configId · selections · BOM · price · render]
    end
    OM --> CFG
    PR --> CFG
    CFG -->|custom-priced line + configId + option props| SH[Shopify base product<br/>+ native checkout]
    CFG -->|component draw| INV[Component / BOM inventory]

How it works

| Concern | Approach |
| --- | --- |
| What's selectable | The Option Model (per family/style) defines unlimited dimensions, values, dependencies, constraints, and free-form input types (upload/text). Source of truth in the CRM (`shelf_templates` + parts/`dim_map`); mirrored to Atelier3D for the 3D scene. Adding a stain — or a whole new dimension — is data, not code or variants. |
| Price | The CRM pricing engine (golden-tested to the cent) computes price deterministically from the parts/materials/features model. Server-side authority — the client never sets price. |
| Catalog footprint in Shopify | One base "configurable" product per family/style (a handful of products) — not 139,968 variants. The chosen configuration rides on the cart line as line-item properties + a `configId`. |
| Getting the price into checkout (Decision D10) | A. Cart Transform Function (Shopify Plus): a base variant sits in the native cart; a server-side Shopify Function rewrites its price to the CRM-computed amount from the attached configId. Keeps native cart/checkout UX. · B. Draft Orders API: the CRM creates a draft order with a custom-priced line, then converts it to a checkout. Works without Plus; ideal for CRM-pushed private/hybrid quotes. |
| Inventory | Tracked at the component / BOM level (blanks, tiles, hooks, stain), never per combination. Feasibility = component availability, not 139,968 phantom SKUs. |
| Merchandising & filtering | Collection filters (e.g., "available in walnut") are driven by option metadata, not variants. |
| Anti-tampering | Final price is always (re)computed and set server-side (Function or Draft Order) and re-validated against configId at the orders/create webhook. |

Recommendation: Cart Transform Functions on Shopify Plus for self-serve configurators (native UX), plus Draft Orders for CRM-pushed quotes and as a non-Plus fallback. This makes Shopify Plus (Decision D3) effectively required, and reinforces the OS 2.0 theme + embedded engine (D1) — native variant pickers cannot express this, so the embedded configurator UI is mandatory for these products.

## 6. API integration specification

Cross-system work is coordinated by MEJA‑CRM via its typed job queue (integration_jobs: enqueue → atomic claim SKIP LOCKED → complete → fail-with-requeue ≤3× → reap-stuck) plus Shopify's Admin/Storefront APIs and order webhooks. This gives one hub for auth, retries, idempotency, and versioning.

### 6.1 Integration matrix

| From → To | Direction | Transport | Key operations |
| --- | --- | --- | --- |
| Theme → Shopify | sync | Liquid + Storefront/Ajax API | read products/collections, cart, native checkout |
| Theme ↔ 4kGraphics engine | in-page | embedded browser.js | live 3D preview, renderSnapshot() (client 4K), getBuildPlan() |
| MEJA‑CRM → Shopify | sync | Admin API + (Cart Transform Fn / Draft Orders) | publish/push listings as base products; set configured line price server-side + configId/option props (§5.4) |
| Shopify → MEJA‑CRM | async | Order webhooks → store_orders | ingest `orders/create\ |
| MEJA‑CRM → 4kGraphics | async | integration_jobs render_4k → /v1/render /v1/buildplan | server 4K render + build-plan; result lands in Drive drive_files |
| MEJA‑CRM → Atelier3D | async | integration_jobs atelier_import | bespoke design → draft product (dims + parts, atelier_model_ref) |
| MEJA‑CRM (internal) | sync | pricing engine + assembly_cut_list view | authoritative price + flattened BOM/cut list |

### 6.2 Canonical configuration object (CRM ↔ store)

Code (jsonc):

// A configuration captured from configurator or CRM (aligns with the CRM listing/line model)
{
  "configurationId": "cfg_01H...",          // idempotency key
  "source": "atelier3d | crm | storefront",
  "productFamily": "shelf",
  "style": "tile | art_back | floating | ...",
  "options": {                               // selected, validated against the option model
    "width_in": 36, "height_in": 12, "depth_in": 6,
    "wood": "walnut", "finish": "matte",
    "tileCount": 9, "backArt": "asset_123", "mount": "floating"
  },
  "bom": [ { "sku": "WAL-BLANK", "qty": 1 }, { "sku": "TILE-3x3", "qty": 9 } ],
  "price": { "currency": "USD", "amount": 24800, "breakdown": [/* line items */] },
  "render": { "previewUrl": "https://cdn/.../preview.webp",
              "render4kUrl": "https://cdn/.../4k.webp", "status": "ready" },
  "customerScope": { "type": "public | private", "customerId": "cus_..." },
  "expiresAt": "2026-07-13T00:00:00Z"
}

### 6.3 Quote-to-listing push (MEJA‑CRM → store)

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    participant CRM as MEJA-CRM (hub)
    participant SH as Shopify Admin
    participant TH as Theme (storefront)
    CRM->>CRM: Accept quote → "List on Shopify" (listing kind = private / shelf_template)
    CRM->>CRM: Validate options; idempotency on quoteId
    CRM->>SH: Create base product/listing (no variants) + metafields (visibility=private)
    SH-->>CRM: productId
    CRM->>CRM: Store listing↔quote↔product link, signed access token, expiry
    Note over TH: Customer opens signed private URL
    TH->>SH: Storefront API: fetch private product by token
    TH-->>TH: Render listing (editable options if hybrid)

Rules:

Idempotency: quoteId is the dedupe key; re-push updates the listing, never duplicates.

Locked vs. editable: CRM marks each option locked:true|false. Locked options render read-only; unlocked render as editable controls (this is what makes a listing hybrid).

Visibility: private listings get metafield: visibility=private, excluded from collections, search, sitemap, and require a signed, expiring access token or logged-in scoped customer.

Pricing authority: the MEJA‑CRM pricing engine is the sole authority for all options (locked and editable); the store never computes price — it displays the CRM number.

### 6.4 Live 4K rendering

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    participant ENG as 4kGraphics engine (in theme)
    participant CRM as MEJA-CRM (render_4k job)
    participant R as 4kGraphics service
    participant CDN as Drive / CDN
    participant V as Render viewer
    ENG->>V: Instant client-side WebGL preview + renderSnapshot() (client 4K)
    Note over ENG,V: Interactive preview never blocks
    ENG->>CRM: enqueue render_4k (spec, material, lighting)
    CRM->>R: claim → POST /v1/render
    R-->>CRM: 4K PNG → store in drive_files (tagged with product code)
    CRM-->>V: push (websocket) { url }
    V->>CDN: load 4K progressively

Two-tier visualization: instant client-side WebGL preview (and renderSnapshot() client 4K) for interactivity; server-side 4K (render_4k → /v1/render) for hero shots, PDP, and order records. Never block interaction on the 4K job.

Caching: key 4K assets by a hash of the configuration so identical configs reuse renders.

BOM = the build plan: the cut list/BOM comes from 4kGraphics getBuildPlan() / /v1/buildplan and the CRM assembly_cut_list view — render and cut list derive from one part layout, so they can never disagree.

Order capture: the chosen config's 4K URL + build plan are attached to the order line (configId in metafields/line-item properties) so production and the customer see exactly what was bought.

### 6.5 Auth, versioning, reliability

Auth: OAuth2 client-credentials / signed webhooks (HMAC) between systems; short-lived signed URLs for private listings and render assets.

Versioning: every external contract is v1-prefixed; breaking changes ship a new version, old version deprecated on a published schedule.

Reliability: all async consumers are idempotent; failed jobs requeue (≤3×) then reap-stuck (the CRM integration_jobs contract) with alerting; order webhooks are idempotent; every cross-system call is correlation-ID traced.

Secrets: stored in a managed secret store; never in the storefront bundle.

## 7. Data model (essentials)

The authoritative model is the MEJA‑CRM Postgres schema (approved ERD; see `05-Integration-Context.md`). Store-relevant entities:

Diagram (Mermaid source — renders as a diagram on GitHub):

erDiagram
    quotes ||--o{ listings : "pushed as"
    product_types ||--o{ listings : "catalogued in"
    shelf_templates ||--o{ listings : "option matrix for"
    listings ||--o{ order_lines : "purchased via"
    store_orders ||--o{ order_lines : contains
    store_orders ||--o| work_orders : "linked to"
    quote_versions ||--o| work_orders : generates
    work_orders ||--|{ wo_items : contains
    wo_items ||--|{ cut_parts : "cut list"
    product_types ||--|{ product_parts : "built from"
    product_types ||--o{ product_children : assembles
    integration_jobs }o--|| listings : "render_4k / push"
 
    listings { string platform; string kind; uuid product; uuid quote; numeric price; string status }
    shelf_templates { uuid id; json option_matrix }
    store_orders { string shopify_order_id; uuid customer; string status }
    integration_jobs { string kind; string status; json payload }

MEJA‑CRM (Supabase Postgres) is the authoritative data model — products, the pricing engine, quotes, work orders, listings, shelf_templates, store_orders.

Shopify holds the published storefront mirror: base products (a handful per family/style — not option combinations), component-level inventory, native cart/checkout/orders.

Configurable options live in `shelf_templates` + the parts/`dim_map` model; the flattened BOM/cut list comes from the CRM assembly_cut_list view and 4kGraphics getBuildPlan() — never recomputed separately.

Conventions (CRM ERD): uuid PKs, numeric(12,2) money (never floats), timestamptz audit columns, soft-archive via status/archived_at; immutable pricing snapshots on quote line items.

Metafields / line-item properties carry configId + the config snapshot + 4K URL into Shopify so checkout/back-office see exactly what was bought.

## 8. Storefront information architecture

| Route | Page type | Notes |
| --- | --- | --- |
| / | Home | Brand story, featured collections, configurator entry, social proof. |
| /collections/:handle | Collection / catalog | Filter, sort, quick-view. |
| /products/:handle | Product (ready-made) | Standard PDP. |
| /configure/:family/:style? | Configurator | Atelier3d surface + option panel + 4K viewer + live price. |
| /q/:signedToken | Private/hybrid listing | Quote-backed PDP; editable options if hybrid; expiry aware. |
| /cart | Cart | Shows config snapshot + render thumbnail per line. |
| /account | Account | Orders, saved configurations, private quotes. |
| /account/quotes | My quotes | Active private/hybrid listings pushed from CRM. |
| /pages/* | Content | About, FAQ, care, shipping, made-to-order policy (no returns/exchanges — all items custom-made). |
| Checkout | Shopify-hosted | Native, PCI-scoped. |

Full layouts, components, and the 10 design iterations are in `02-UI-Design-Standard.md`.

## 9. Product workflows (summary)

Each product type's full sequence diagram and step list is in `03-Product-Workflows.md`. At a glance:

| Product type | Entry | Configuration | Pricing | Visualization | Checkout |
| --- | --- | --- | --- | --- | --- |
| Ready-made | Collection/PDP | none/simple variants | CRM → Shopify | product photos | native |
| Private/unlisted | Signed link / account | locked | CRM engine | CRM render / 4K | native |
| Configurable (shelves) | Configurator | full options | CRM engine | WebGL + 4K | native |
| Hybrid | Signed link / account | partial (editable) | CRM engine | WebGL + 4K | native |
| Custom (Atelier3D) | Configurator | bespoke 3D | BOM → CRM engine | WebGL + 4K | native |

## 10. Non-functional requirements

| Area | Requirement |
| --- | --- |
| Performance | LCP < 2.5s on PDP/collection (4K loads progressively, never blocks); configurator interaction < 100ms client-side. |
| Availability | Storefront 99.9%; checkout inherits Shopify SLA; render engine degradation must not block buying (fallback to WebGL preview). |
| Accessibility | WCAG 2.2 AA across storefront; configurator keyboard-operable with non-visual fallbacks. |
| SEO | SSR for public pages; clean URLs; structured data; private listings excluded from indexing. |
| Security | Signed/expiring private URLs; HMAC webhooks; least-privilege API tokens; no secrets in client bundle. |
| Privacy | Customer-scoped private listings never leak across accounts; PII stays in Shopify/CRM, not the storefront cache. |
| Observability | Correlation IDs end-to-end; dashboards for render queue depth, webhook DLQ, push success rate. |
| i18n/currency | Architecture supports Shopify Markets (multi-currency) even if launch is single-region. |

## 11. Phased roadmap

Diagram (Mermaid source — renders as a diagram on GitHub):

gantt
    title MEJA WebStore — Phased Delivery
    dateFormat YYYY-MM-DD
    axisFormat %b
    section Phase 0 — Foundations
    Discovery & current-state audit      :p0a, 2026-06-16, 14d
    UI direction approval (10 iterations):p0b, after p0a, 10d
    API contracts v1 frozen              :p0c, after p0a, 14d
    section Phase 1 — Commerce + CRM push
    OS 2.0 theme + design tokens         :p1a, after p0b, 28d
    Extend CRM job queue + Shopify push  :p1b, after p0c, 28d
    Private/hybrid listing push          :p1c, after p1b, 21d
    section Phase 2 — Configurable shelves
    shelf_templates option matrix (CRM)  :p2a, after p1a, 28d
    Tile & Art Back configurators        :p2b, after p2a, 28d
    section Phase 3 — Atelier3D + 4K
    Embed 4kGraphics engine + config      :p3a, after p2b, 28d
    4K render orchestration + viewer     :p3b, after p3a, 21d
    section Phase 4 — Sandbox live testing & demo
    Stand up production-parity sandbox   :p4a, after p3b, 10d
    Perf / a11y / SEO hardening          :p4b, after p3b, 21d
    Live end-to-end demo + UAT sign-off  :p4c, after p4a, 14d
    Parallel run (sandbox ∥ live store)  :p4d, after p4c, 14d
    section Phase 5 — Cutover & launch
    Go/no-go · DNS swap · post-launch watch :p5a, after p4d, 7d

| Phase | Outcome | "Done" means |
| --- | --- | --- |
| 0 — Foundations | Approved direction + frozen contracts. | UI iteration chosen; API v1 signed off; current-state confirmed. |
| 1 — Commerce + CRM push | Sell ready-made; CRM can push private/hybrid listings. | A real quote pushes to a working private PDP and checks out. |
| 2 — Configurable shelves | Self-serve Tile/Art Back with live price. | Customer configures a shelf and buys; price matches rules. |
| 3 — Atelier3d + 4K | Bespoke design with live 4K. | Custom piece designed in 3D, 4K render attached to order. |
| 4 — Sandbox live testing & demo | A production-parity sandbox where the whole store is exercised live and demoed for sign-off before any swap. The existing store keeps serving customers untouched. | All product types + all 4 integrations pass live end-to-end in sandbox; stakeholder demo signed off; NFRs (perf/a11y/SEO) met; parallel run clean; go/no-go = GO. |
| 5 — Cutover & launch | Production swap from the existing store. | 301 map live; DNS swapped; rollback tested & on standby; post-launch monitoring green. |

### 11.1 Sandbox live testing & demo — the pre-swap gate

Before the existing mejadesigns.com is swapped for the new store, everything runs first in a production-parity sandbox that is exercised *live* and demoed for sign-off. The current store keeps serving real customers, untouched, until the go/no-go gate passes — so there is zero customer risk during testing.

Sandbox environment (mirrors production, fully isolated data):

| Component | Sandbox form |
| --- | --- |
| Shopify | Development/preview store (or password-protected staging theme) using a test payment gateway (Shopify Bogus Gateway) — no real charges. |
| MEJA‑CRM | CRM sandbox/test tenant pushing demo quotes only (no real customer PII). |
| Atelier3d | Sandbox project + keys; same option models as production. |
| 4K render engine | Test render queue writing to a non-production CDN bucket. |
| MEJA‑CRM hub + job queue | Staging deployment (Supabase + Next.js) with its own DB, secrets, and integration_jobs worker endpoints. |

Live demo scope — every workflow exercised end-to-end, for real, in the sandbox:

Ready-made purchase → test checkout → order created.

CRM pushes a private/unlisted quote → signed link opens → buy.

Configurable shelf (Tile, Art Back, and at least one additional style) → live price + 4K render → buy.

Hybrid listing → edit unlocked options → price/render update → buy.

Atelier3d custom build → 3D design → 4K render → buy and/or route to a CRM quote.

Order → fulfillment packet (config + BOM + 4K render) reaches ops.

Failure drills: render engine down (WebGL fallback), expired private link, invalid configuration, CRM-vs-rules price reconciliation.

Demo & UAT: a scheduled walkthrough for stakeholders on the live sandbox URL; UAT scripts per product type; defects logged, triaged, and re-tested; accessibility (WCAG 2.2 AA) and performance audits run against the sandbox.

Parallel run (soft launch): for ~1–2 weeks the new store runs alongside the existing live store — behind a password, limited audience, or feature flag — so pricing, behavior, and integrations can be compared against today's store with no customer impact.

Go / no-go checklist — all must be GREEN to authorize the swap:

[ ] All five product types pass live end-to-end in the sandbox.

[ ] All four integrations (Shopify, MEJA‑CRM, Atelier3d, 4K render) verified live.

[ ] Stakeholder demo signed off.

[ ] Performance, accessibility (AA), and SEO-parity audits pass.

[ ] 301 redirect map verified; private listings excluded from indexing.

[ ] Rollback plan tested and on standby.

[ ] Parallel run shows no blocking discrepancies vs. the existing store.

Only after a recorded GO decision does Phase 5 perform the cutover. The existing store remains the rollback target throughout launch.

## 12. Team & cost (planning placeholders)

Action A1: replace with real vendor quotes/headcount. These are planning placeholders only.

| Role | Phase focus |
| --- | --- |
| Solution architect | All phases (part-time) |
| Storefront engineer(s) | P1–P4 |
| Integration/backend engineer(s) | P1–P3 |
| 3D/graphics engineer | P3 |
| UI/UX designer | P0–P2 |
| QA | P1–P4 |
| Project lead | All |

Recurring cost drivers to budget: Shopify (Plus tier — TBD), the 4kGraphics render service (persistent host — Railway/Fly/VPS) + GPU/compute, CDN/Drive egress, MEJA‑CRM hosting (Vercel + Supabase), Atelier3D render farm, and monitoring.

## 13. Risks & mitigations

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Sibling-app contracts (CRM job queue, 4kGraphics, Atelier3D) | Low (reviewed) | Med | Contracts documented 2026-06-13 (`05-Integration-Context.md`); track their in-progress phases (CRM Listings P8, job-queue P7, render/Atelier worker services). |
| R2 | 4K render latency hurts UX | Med | High | Two-tier (instant WebGL + async render_4k); cache by config hash; never block checkout. |
| R3 | Private-listing leakage | Low | High | Signed expiring URLs + customer scoping + exclusion from index; security review. |
| R4 | Pricing drift (store vs CRM) | Low | High | CRM pricing engine is the sole authority (golden-tested to the cent); store only displays it; reconcile at order ingest. |
| R5 | Storefront build complexity/cost | Low | Med | OS 2.0 theme + embedded engine (not headless) keeps it simple; headless optional later. |
| R6 | SEO/traffic loss at cutover | Med | High | 301 map, parity audit, sandbox parallel run + go/no-go gate (§11.1), staged rollout, monitoring; existing store kept as rollback target. |
| R7 | Variant explosion exceeds Shopify limits (3 options / 2,048 variants); custom tile/art are un-enumerable | High | High | Variant & Options Engine (§5.4): options as data + server-side pricing + custom-priced line items (Cart Transform / Draft Orders); inventory at BOM level; never model combinations as native variants. |
| R8 | "Shelf" (Tile/Art Back) is not yet a 4kGraphics parametric kind | Med | Med | Author Tile/Art Back as a parametric component (Atelier3D/4kGraphics) for live 3D + auto build-plan, or model via shelf_templates only (Decision D11). |

## 14. KPIs / success metrics

Configurator conversion rate (sessions → add-to-cart).

Quote-to-order rate for CRM-pushed private/hybrid listings.

Time-to-publish a pushed quote (target: seconds, automated).

Render success rate and median 4K render time.

PDP performance (LCP) and accessibility (automated AA pass rate).

Revenue mix across the four product modes.

## 15. Assumptions & dependencies

MEJA‑CRM (Next.js 15 + Supabase) exposes the `integration_jobs` worker API + listings/store-order surfaces (Listings P8 / job-queue P7 land on schedule).

Atelier3D exports a draft product via atelier_import; embeddable for design where needed.

4kGraphics provides the embeddable engine (live preview + client 4K) and a `/v1/render` + `/v1/buildplan` service on a persistent host.

Shopify plan supports OS 2.0 + the API/metafield/checkout-extensibility (Functions) needs — Plus likely required (D3/D10).

Brand assets + the CRM Indigo Atelier `--mj-*` tokens are available for the design system.

## 16. 🔵 Open decisions for approval

| ID | Decision | Options | Recommendation |
| --- | --- | --- | --- |
| D1 | Storefront architecture | (a) Shopify OS 2.0 theme + embedded 4kGraphics engine · (b) Hybrid-headless · (c) Full headless | (a) — matches the CRM's Phase 8 plan; the engine embeds in Liquid; lowest cost. Headless optional for flagship pages. (Revised after reviewing the sibling apps.) |
| D2 | Primary UI iteration | One of the 10 in `02-UI-Design-Standard.md` | Shortlist #1 Atelier Gallery, #3 Modern Luxe, #10 Showroom 3D Immersive; pick one + accents. |
| D3 | Shopify tier | Standard/Advanced vs Plus | Plus if checkout extensibility / scripting / volume warrant. |
| D4 | Pricing authority model | CRM-only / Rules-only / Hybrid | CRM pricing engine is the sole authority (golden-tested to the cent); the store never computes price. (Revised — there is one real pricing engine.) |
| D5 | Private-listing access | Signed expiring URL / account-gated / both | Both (signed URL and customer scope). |
| D6 | Phase 1 scope | Commerce only vs Commerce + CRM push | Commerce + CRM push (highest business value early). |
| D7 | Render fallback policy | Block on 4K vs WebGL-first | WebGL-first, 4K async, never block. |
| D8 | New shelf styles beyond Tile/Art Back at launch? | which, if any | Confirm launch styles; system supports unlimited via data. |
| D9 | Pre-swap parallel-run length & demo sign-off group (§11.1) | 1 wk / 2 wks / longer · who signs off | ~2 weeks parallel run; named stakeholders sign the recorded go/no-go before swap. |
| D10 | How configured purchases reach Shopify checkout (§5.4) | Cart Transform Functions (Plus) / Draft Orders API / both | Both — Cart Transform on Plus for self-serve native UX; Draft Orders for CRM-pushed quotes & non-Plus fallback. Makes D3 = Plus effectively required. |
| D11 | Shelf (Tile/Art Back) as true 3D | Parametric component (Atelier3D/4kGraphics) / shelf_templates matrix only | Author as a parametric component for live 3D + auto build-plan; shelf_templates holds the option matrix. (New — shelf isn't yet a render `kind`.) |
| D12 | Store design tokens | Adopt CRM Indigo Atelier `--mj-*` / bespoke | Adopt Indigo Atelier tokens for one-brand consistency across CRM, Atelier3D, and store. (New.) |

## 17. Appendices

A. Glossary — see §4 table.

B. API objects — see §6.2.

C. Diagrams — Mermaid sources are inline; rendered automatically on GitHub.

D. Related docs — UI Design Standard, Product Workflows, Mockups.

E. Integration context — Integration Context — the real sibling apps (MEJA‑CRM, Atelier3D, 4kGraphics) and their contracts.

End of Master Plan (Draft v0.1). Please review §16 and approve or annotate.

# MEJA Designs WebStore — UI Design Standard

Document type: Design system + 10 design iterations (for approval)

Version: 0.2 (Draft — aligned to the suite's Indigo Atelier --mj-* tokens)

Date: 2026-06-13

Companion: Open `../mockups/index.html` in a browser to see the 10 iterations.

Status: 🟡 Draft — awaiting approval of one primary iteration (Decision D2).

## 0. Purpose & how to use this

This document defines one design system with interchangeable visual "iterations." The structure (layouts, components, grid, behavior, accessibility) is shared across all ten; each iteration is a distinct visual direction (palette, type, texture, motion, imagery treatment) applied to that same structure.

Your job at this stage: review the 10 iterations (§7) — in the doc and in the live gallery — and approve one primary direction (plus any accents to borrow). Everything else here is the standard we build on once a direction is chosen.

Suite alignment (added after reviewing the sibling apps — [`05-Integration-Context.md`](05-Integration-Context.md)): the store is part of a family — MEJA‑CRM already ships a locked design system, "Indigo Atelier," built on `--mj-*` design tokens (Tailwind v4, token-only color rule), and Atelier3D uses a warm-neutral workspace with a single teal accent (dark "Studio" for color accuracy). For one-brand consistency, the store should consume the same `--mj-*` token set (Decision D12). The token roles below map 1:1 onto --mj-*; the 10 iterations remain useful exploration, with the warm/atelier directions (#1/#2/#3) the closest fit to Indigo Atelier.

## 1. Brand foundations

| Foundation | Direction |
| --- | --- |
| Essence | Handcrafted • warm • precise • considered. Wood as the hero material. |
| Tone | Confident, calm, expert. We make heirloom pieces, not mass goods. |
| Promise | "Designed with you, made for your space." (configurability is the brand.) |
| Personality dial | Artisanal ←——●——→ Modern. We sit center-warm; iterations slide this dial. |
| Do | Show real wood grain, scale cues, the making process, the 3D/4K capability. |
| Don't | Look like a generic dropship store; bury the configurator; hide price logic. |

## 2. Design tokens (system-wide)

Tokens are the contract between design and code. Each iteration overrides the *values (esp. color & type); the token names never change*, so swapping directions is a theme change, not a rebuild.

Map to the suite: these --color-* / --font-* roles alias the CRM's `--mj-*` tokens (Indigo Atelier). In the OS 2.0 theme they compile from the same source so the store, CRM, and Atelier3D stay visually one product (D12).

### 2.1 Color (token roles — values set per iteration; alias --mj-*)

--color-bg            /* page background            */
--color-surface       /* cards, panels              */
--color-ink           /* primary text               */
--color-ink-muted     /* secondary text             */
--color-line          /* borders/dividers           */
--color-brand         /* primary brand accent       */
--color-brand-contrast/* text on brand              */
--color-accent        /* secondary accent           */
--color-success / --color-warning / --color-danger
--color-focus         /* focus ring (AA visible)    */

### 2.2 Typography (roles)

--font-display   /* hero/headlines               */
--font-text      /* body/UI                      */
--font-mono      /* price math, SKUs, specs      */
Scale (rem): 0.75 0.875 1 1.125 1.25 1.5 2 2.5 3.25 4.25
Line-height: tight 1.1 · normal 1.5 · relaxed 1.7

### 2.3 Space, radius, elevation, motion

--space: 4 8 12 16 24 32 48 64 96 (px, 4-based scale)
--radius: 0 4 8 16 999(pill)
--shadow: sm / md / lg (soft, low-contrast; "lifted paper")
--ease: standard cubic-bezier(.2,0,0,1) · duration 120/200/320ms
--container: 1280px max; gutters 16/24/32 at sm/md/lg

### 2.4 Grid & breakpoints

12-column fluid grid; 8px baseline rhythm.

Breakpoints: sm 480 · md 768 · lg 1024 · xl 1280 · 2xl 1536.

Configurator uses a split canvas: ≥lg = viewer left / controls right; <lg = stacked (viewer top, sticky control bar bottom).

## 3. Core components (shared library)

| Component | Notes / states |
| --- | --- |
| App header | Logo, primary nav, search, account, cart. Sticky, condenses on scroll. |
| Mega-menu / collection nav | Styles (Tile, Art Back, …), Shop by room, Custom (Atelier3d entry). |
| Product card | Image, title, from-price, style tag, "Configure" vs "Buy" affordance. |
| PDP gallery | Photo set + (when applicable) live render thumbnail. |
| Configurator panel | Grouped option controls; live price; validity/constraint messaging. |
| Option controls | Swatches (wood/finish), segmented (style), steppers (dimensions), toggles, asset pickers (back art). Locked = read-only chip. |
| 4K render viewer | Zoom, pan, AR/fullscreen, "rendering…" → "4K ready" state. |
| Price block | Live total, --font-mono, expandable breakdown. |
| Made-to-order policy microcopy | "Made to order · no returns or exchanges" shown near add-to-cart, in the cart, and at checkout — every product is custom-made. |
| Quote/Private banner | "Prepared for {name} · expires {date}" on private/hybrid PDPs. |
| Cart line | Thumbnail (render), config summary, edit link. |
| Buttons | primary / secondary / ghost / destructive; loading & disabled states. |
| Forms & inputs | Labels always visible; inline validation; error + helper text. |
| Empty / loading / error | Skeletons for cards & viewer; friendly empty states. |
| Toasts & dialogs | Non-blocking confirmations; modal only for destructive/auth. |

## 4. Page layout blueprints (shared across iterations)

These are the structural layouts. Iterations restyle them; they do not restructure them.

### 4.1 Home

Hero (brand + "Design yours" CTA) → featured styles (Tile / Art Back / …) → "How custom works" (3 steps: Configure → Preview in 4K → We craft it) → shop-by-room → social proof → newsletter/footer.

### 4.2 Collection

Filter rail (style, room, size, wood, finish, price) + sortable responsive grid + quick-view; "Configure" badge on configurable items.

### 4.3 Product (ready-made)

Gallery left / details right; variant picker; add-to-cart; specs; care; related.

### 4.4 Configurator (/configure/...)

┌───────────────────────────────────────────────┐
│ header                                          │
├───────────────────────┬─────────────────────────┤
│                       │  Style: [Tile][Art Back] │
│   4K / WebGL VIEWER    │  Dimensions  ▭▭▭         │
│   (rotate · zoom · AR) │  Wood swatches ● ● ●     │
│                       │  Finish ● ●              │
│   [render4k] [AR]      │  Back art  [pick]        │
│                       │  ───────────────────     │
│                       │  Price  $248  (▼ details)│
│                       │  [ Add to cart ]         │
└───────────────────────┴─────────────────────────┘

≥lg split; <lg stacks viewer on top with a sticky price+CTA bar.

Note: configurable products never use Shopify's native variant picker (3-option / 2,048-variant limits). All options come from the Variant & Options Engine (Master Plan §5.4); the configurator UI is mandatory for these products.

### 4.5 Private / hybrid listing (/q/:token)

Same as configurator/PDP plus a "Prepared for you" banner, expiry, locked options shown read-only, editable options interactive (hybrid).

### 4.6 Cart → Checkout

Cart shows render thumbnail + config summary per line; checkout is Shopify-native.

### 4.7 Account

Orders, saved configurations, my quotes (active private/hybrid listings).

## 5. Motion & interaction principles

Purposeful, not decorative. Motion explains state (render progress, option applied, price change).

Respect `prefers-reduced-motion`. Provide instant equivalents.

Optimistic UI for option changes; reconcile price/validity from the CRM pricing engine.

Never trap the user waiting on a 4K render — preview stays interactive.

## 6. Accessibility & responsive standard (non-negotiable, all iterations)

WCAG 2.2 AA: contrast ≥ 4.5:1 text / 3:1 large; visible focus rings; 44px min targets.

Keyboard: full configurator operability; logical focus order; skip links.

Screen readers: option groups labelled; live region announces price/render changes; render viewer has text/spec fallback.

Responsive: mobile-first; no horizontal scroll; sticky CTA on small screens.

Performance budget: hero/preview never block on 4K; images responsive + lazy.

## 7. The 10 design iterations (FOR APPROVAL)

Each iteration = the same system, a different soul. For each: concept, palette, type, layout/texture signature, best for, and trade-off. See them live in `../mockups/index.html`.

Reading the palettes: values are starting points; all are tuned to pass AA before build.

### Iteration 1 — "Atelier Gallery"

Concept: Museum-grade minimalism. The product is the artwork; the UI disappears.

Palette: Gallery white #FAF9F6, ink #1A1A1A, muted #6B6B6B, brand walnut #6B4A2B, line #E7E3DC.

Type: Display serif (e.g., a refined transitional serif) + clean grotesque body; mono for specs.

Signature: Enormous whitespace, hairline rules, centered hero, slow fades, oversized product imagery.

Best for: Premium positioning; lets 4K renders shine.

Trade-off: Can feel sparse; needs excellent photography/renders to carry it.

### Iteration 2 — "Warm Workshop"

Concept: The maker's bench. Tactile, honest, handcrafted.

Palette: Kraft #EFE7D8, ink #2B2117, brand amber #B8742A, sage #7C8466, line #D8CBB3.

Type: Humanist serif headlines + humanist sans body; hand-drawn accent marks.

Signature: Paper/wood textures, stamp-like badges, process photography, warm shadows.

Best for: Storytelling, artisanal trust, "made by hand" narrative.

Trade-off: Texture must be restrained to keep the configurator legible.

### Iteration 3 — "Modern Luxe"

Concept: Editorial luxury. Dark, quiet, expensive.

Palette: Espresso #171411, surface #211C17, ink #F3EEE6, brand brass #C9A227, line #3A332B.

Type: High-contrast display serif + tight modern sans; brass-on-dark accents.

Signature: Dark canvas, gold hairlines, generous margins, cinematic product lighting.

Best for: High-ticket custom pieces; pairs beautifully with 4K hero renders.

Trade-off: Dark UI needs careful contrast tuning for forms/configurator.

### Iteration 4 — "Scandi Light"

Concept: Functional, airy, calm. Form follows function.

Palette: Snow #FFFFFF, mist #F2F4F3, ink #222826, brand birch #C9B79C, accent slate #5B6B73.

Type: Geometric sans throughout; light weights; lots of air.

Signature: Light woods, soft grids, rounded radii, gentle shadows, lifestyle-in-bright-rooms.

Best for: Broad appeal, clarity, fast comprehension of configurable options.

Trade-off: Risk of feeling generic without strong photography/brand marks.

### Iteration 5 — "Bold Editorial"

Concept: Magazine energy. Big type, confident layout, asymmetric.

Palette: Bone #F5F2EC, ink #111, brand vermilion #D7492B, ink-blue #1F2A44, line #E3DDD2.

Type: Oversized display + tight tracking; sans body; numerals as graphics.

Signature: Asymmetric grids, full-bleed type, editorial captions, strong color blocks.

Best for: Marketing-led, drops/collections, a brand with a point of view.

Trade-off: Strong personality must not overpower the configurator's clarity.

### Iteration 6 — "Tech Configurator-First"

Concept: The configurator is the homepage. Product-as-software.

Palette: Graphite #15171A, surface #1E2125, ink #EAECEE, brand cyan #2FB6C9, line #2C3036.

Type: Precise neo-grotesque + mono for all numerics; UI-dense but tidy.

Signature: Dashboard panels, live readouts, segmented controls, keyboard hints, dark "app" feel.

Best for: Showcasing Atelier3d + live 4K as the core differentiator.

Trade-off: Leans "tool" over "warmth"; needs lifestyle moments to stay human.

### Iteration 7 — "Organic Botanical"

Concept: Nature-led warmth. Wood + plants + light.

Palette: Linen #F3EFE6, ink #23291F, brand moss #4F6B3A, terracotta #B5673E, line #DAD3C2.

Type: Soft serif headlines + humanist sans; leaf/curve accents.

Signature: Organic shapes, botanical styling in lifestyle shots, earthy gradients.

Best for: Home-décor emotional appeal, sustainability story.

Trade-off: Must keep organic shapes from interfering with grid/legibility.

### Iteration 8 — "Heritage Craft"

Concept: Timeless workshop heritage; trademark-quality, classic.

Palette: Parchment #EFE9DC, ink #2A2620, brand oxblood #7B3B34, brass #A8852C, line #D5CBB6.

Type: Classic serif (old-style) + small-caps labels; engraved feel.

Signature: Crests/monograms, rule-lined sections, letterpress textures, archival photography.

Best for: Legacy/trust, gifting, premium heritage narrative.

Trade-off: Can read "old" if not balanced with modern spacing/motion.

### Iteration 9 — "Minimal Mono"

Concept: Type-driven, near-monochrome, ruthless clarity.

Palette: Paper #FFFFFF, ink #0A0A0A, grey scale only, single brand hairline accent #0A0A0A.

Type: One superb sans across weights; mono for data; no decoration.

Signature: Black/white, strict grid, type hierarchy does all the work, micro-interactions only.

Best for: Ultra-modern, design-savvy audience; cheapest to keep consistent.

Trade-off: Little warmth; relies entirely on imagery + copy for emotion.

### Iteration 10 — "Showroom 3D Immersive"

Concept: Walk-through showroom. Full-bleed 3D scenes; the piece lives in a space.

Palette: Near-black stage #0E0F12, ink #F4F5F7, brand warm-white #EDE7DB, accent amber #E0A458, line #23262B.

Type: Cinematic display + clean sans HUD; mono overlays for specs.

Signature: Immersive scenes, scene transitions, floating HUD controls, 4K renders as backdrops, AR-forward.

Best for: Maximizing the 4K render + Atelier3d "wow"; flagship differentiator.

Trade-off: Heaviest to build/perform; needs the render pipeline mature (Phase 3+).

### 7.1 Comparison matrix

| # | Iteration | Mood | Warmth | "Wow" | Build effort | Configurator fit |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Atelier Gallery | Premium minimal | ●●○ | ●●● | ●○○ | ●●○ |
| 2 | Warm Workshop | Artisanal | ●●● | ●●○ | ●●○ | ●●○ |
| 3 | Modern Luxe | Dark luxury | ●●○ | ●●● | ●●○ | ●●○ |
| 4 | Scandi Light | Calm functional | ●●○ | ●○○ | ●○○ | ●●● |
| 5 | Bold Editorial | Magazine | ●●○ | ●●○ | ●●○ | ●●○ |
| 6 | Tech Configurator-First | App-like | ●○○ | ●●● | ●●● | ●●● |
| 7 | Organic Botanical | Natural | ●●● | ●●○ | ●●○ | ●●○ |
| 8 | Heritage Craft | Classic | ●●● | ●●○ | ●●○ | ●●○ |
| 9 | Minimal Mono | Stark modern | ●○○ | ●●○ | ●○○ | ●●● |
| 10 | Showroom 3D Immersive | Cinematic | ●●○ | ●●● | ●●● | ●●● |

Recommendation (Decision D2): lead with #1 Atelier Gallery or #2 Warm Workshop — they sit closest to the CRM's Indigo Atelier and Atelier3D's warm-neutral + teal, keeping the suite one brand (#3 Modern Luxe is the premium-dark alternative). Borrow #6/#10 patterns for the configurator and 4K viewer. Whichever wins, its tokens alias the `--mj-*` set (D12). Final call is yours.

## 8. From iteration to build

Once a primary iteration is approved:

Lock token values for that direction (color/type/texture) as overrides/aliases of the CRM `--mj-*` tokens so the suite stays consistent (D12).

Apply to the shared component library + page blueprints.

Produce a high-fidelity prototype of Home + Collection + Configurator + Private listing.

Accessibility + performance pass against §6 before engineering hand-off.

End of UI Design Standard (Draft v0.1). Please approve one primary iteration (and any accents) — Decision D2.

# MEJA Designs WebStore — Product Workflows

Document type: End-to-end workflows for every product type (for approval)

Version: 0.2 (Draft — reconciled with the real CRM job-queue / pricing / listings contracts)

Date: 2026-06-13

Companion: `01-Master-Plan.md` (architecture & API), `02-UI-Design-Standard.md` (UI).

Status: 🟡 Draft — awaiting workflow approval.

## 0. Scope

This document specifies, for every product type, the journey from entry → configuration → pricing → visualization → cart → checkout → fulfillment → post-order, plus the system events behind each step. Diagrams are Mermaid (render on GitHub). The five product types:

Ready-Made Listing

Private / Unlisted Listing (CRM-pushed, locked)

Configurable Product (shelves: Tile / Art Back / others)

Hybrid Listing (CRM-seeded but customer-editable)

Custom Build-Out (Atelier3d + live 4K render)

Plus three cross-cutting flows: CRM quote push, live 4K rendering, and order → fulfillment.

Workflows A–H below cover the customer & system path. §12 adds the operational (back-of-house) workflow the production/ops team follows to fulfill each product type — intake, spec verification, sourcing, build, QA, pack, ship, and close-out.

## 1. Legend & shared states

| Actor | Meaning |
| --- | --- |
| Customer | Shopper / account holder |
| Storefront | Shopify Online Store 2.0 theme (Liquid) with the 4kGraphics engine embedded; hosts the configurator/viewer |
| CRM | MEJA‑CRM (Next.js + Supabase) — system of record + integration hub: catalog, pricing engine, quotes, listings, work orders, and the integration_jobs queue |
| IL | In these diagrams, IL = the CRM's integration hub / job queue (integration_jobs) — not a separate middleware. See `05-Integration-Context.md`. |
| Shopify | Storefront + checkout + orders/payments (commerce); listings published from the CRM |
| Atelier3D | Parametric design studio (React + Three.js + NestJS) — atelier_import worker |
| Render | 4kGraphics — embeddable engine (preview + client 4K) + headless /v1/render · /v1/buildplan (render_4k worker) |

Integration = the CRM's typed job queue (integration_jobs: enqueue → claim → complete → requeue ≤3× → reap). Pricing = the CRM engine only (golden-tested). The store never computes price.

Shared option states: editable · locked (read-only) · invalid (fails a constraint). Shared listing visibility: public · private.

## 2. Workflow A — Ready-Made Listing

Goal: the simplest path; buy a stocked/standard product.

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    actor C as Customer
    participant ST as Storefront
    participant SH as Shopify
    C->>ST: Browse collection / open PDP
    ST->>SH: Storefront API: product + variants
    SH-->>ST: product data
    C->>ST: Choose variant (if any) → Add to cart
    ST->>SH: Cart create/add line
    C->>SH: Proceed to native checkout → pay
    SH-->>C: Order confirmation
    SH-->>IL: webhook orders/paid

Steps

Discover via collection, search, or home.

PDP shows photos, price, simple variants (size/color).

Add to cart → Shopify-native checkout.

orders/paid webhook → routine fulfillment (Workflow H).

Notes: no configurator, no render job. Pricing = Shopify. This is the baseline every other workflow extends.

## 3. Workflow B — Private / Unlisted Listing (CRM-pushed, locked)

Goal: a specific customer buys a quote prepared just for them; options are locked.

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    actor C as Customer
    participant CRM as MEJA-CRM
    participant IL as MEJA-CRM (hub)
    participant SH as Shopify
    participant ST as Storefront
    CRM->>IL: Push quote (options locked, price, customerScope=private)
    IL->>SH: Create product (visibility=private) + variant + metafields
    IL-->>CRM: { productId, signed private URL, expiresAt }
    CRM-->>C: Send private link (email/SMS) 
    C->>ST: Open /q/:token
    ST->>IL: Validate token (scope + expiry)
    IL-->>ST: OK + product handle
    ST->>SH: Storefront API: fetch private product
    ST-->>C: "Prepared for {name}" PDP, options read-only, 4K render shown
    C->>SH: Add to cart → native checkout → pay
    SH-->>IL: orders/paid → notify CRM (quote won)

Rules

Visibility: excluded from nav, search, sitemap, collections.

Access: signed expiring URL and/or logged-in customer scope (Decision D5 = both).

Locked options: rendered as read-only chips; no price recompute.

Expiry: expired link → friendly "this quote has expired, contact us / request refresh" → IL can ask CRM to re-issue.

Pricing authority: CRM price is authoritative and frozen.

## 4. Workflow C — Configurable Product (Shelves: Tile / Art Back / others)

Goal: self-serve configuration with live price and live visualization. Flagship for shelves.

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    actor C as Customer
    participant ST as Storefront
    participant A3 as Atelier3d
    participant IL as MEJA-CRM (hub)
    participant R as Render
    participant SH as Shopify
    C->>ST: Open /configure/shelf (choose style: Tile / Art Back / …)
    ST->>A3: Load option model for family+style
    A3-->>ST: options, constraints, defaults
    loop Each change (size, wood, finish, tiles, back art, mount)
        C->>ST: Change option
        ST->>A3: Update scene → instant WebGL preview
        ST->>IL: Validate + price (CRM engine)
        IL-->>ST: price + validity
        ST->>IL: (debounced) request 4K render
        IL->>R: submit job
        R-->>ST: 4K asset ready (push)
    end
    C->>ST: Add to cart
    ST->>IL: Freeze configuration → BOM + price + render URLs
    IL->>SH: Custom-priced line via Cart Transform/Draft Order + configId + option properties
    C->>SH: Native checkout → pay
    SH-->>IL: orders/paid (config snapshot on line)

Steps

Enter configurator; pick style (Tile, Art Back, or another configured style — styles are data).

Adjust options: dimensions (steppers), wood (swatches), finish, tile count/layout (Tile) or back art asset (Art Back), mounting.

Constraints enforced live (e.g., tile grid must fit dimensions; certain finishes only on certain woods).

Price recomputes via the CRM pricing engine on each valid change; breakdown expandable.

Visualization: instant WebGL preview; async 4K for hero/PDP/order.

Add to cart → config frozen (BOM, price, render URLs snapshotted) → native checkout.

Why "not limited to two styles": Tile and Art Back are the first two style entries in the option model. Adding Floating, Ledge, Grid, or Modular = new data + assets, no redeploy.

## 5. Workflow D — Hybrid Listing (CRM-seeded, customer-editable)

Goal: CRM pushes a pre-customized private listing, but the customer can still change selected (unlocked) options. This is the bridge between Workflow B and C.

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    actor C as Customer
    participant CRM as MEJA-CRM
    participant IL as MEJA-CRM (hub)
    participant ST as Storefront
    participant R as Render
    participant SH as Shopify
    CRM->>IL: Push quote (some options locked, some editable, base price, scope)
    IL->>SH: Create product (visibility per scope) + seed config metafields
    IL-->>CRM: { productId, link, expiresAt }
    C->>ST: Open listing (signed link or account)
    ST-->>C: "Prepared for you" + seeded config; locked=read-only, editable=interactive
    loop Customer edits an UNLOCKED option
        C->>ST: Change editable option
        ST->>IL: Validate + price (CRM engine), respecting locked baseline
        IL-->>ST: new price + validity
        ST->>R: (debounced) re-render 4K
        R-->>ST: updated render
    end
    C->>SH: Add to cart → native checkout → pay
    SH-->>IL: orders/paid → reconcile to CRM quote

Rules

Per-option locking comes from CRM (locked:true|false).

Pricing (Decision D4 = hybrid): locked portion = CRM baseline (frozen); editable changes = rules-engine deltas applied on top.

Guardrails: editable options still obey the same constraints as Workflow C; a customer can't edit into an invalid/locked-incompatible state.

Reconciliation: final purchased config is sent back to CRM so the quote record matches what was actually bought.

## 6. Workflow E — Custom Build-Out (Atelier3d + live 4K)

Goal: design a bespoke piece from a richer starting point; the most open-ended path.

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    actor C as Customer
    participant ST as Storefront
    participant A3 as Atelier3d
    participant IL as MEJA-CRM (hub)
    participant R as Render
    participant CRM as MEJA-CRM
    participant SH as Shopify
    C->>ST: Start custom (entry from home/nav)
    ST->>A3: New session (template or blank)
    loop Design
        C->>A3: Build/modify piece in 3D
        A3-->>ST: live WebGL preview + running BOM
        ST->>IL: price(BOM) via CRM engine
        IL-->>ST: live price + feasibility flags
        ST->>R: (debounced) 4K hero render
        R-->>ST: 4K asset
    end
    alt Self-serve buyable
        C->>SH: Add to cart → native checkout → pay
    else Needs human quote (complex/feasibility)
        ST->>IL: Submit design for review
        IL->>CRM: Create quote from BOM + render
        CRM-->>C: Quote → becomes Private/Hybrid listing (Workflow B/D)
    end
    SH-->>IL: orders/paid (full config + 4K + BOM on line)

Steps

Enter from a template (recommended) or blank canvas in Atelier3d.

Design in 3D; BOM accumulates; price + feasibility flags update live.

Two outcomes:

Buyable now → straight to cart/checkout (config + 4K + BOM attached).

Needs review (complex joinery, oversized, special material) → submit to CRM, which returns a private/hybrid listing (loops into Workflow B/D).

Order carries the full configuration, BOM, and 4K render for production.

## 7. Workflow F — CRM Quote Push (cross-cutting)

The mechanism behind Workflows B & D, and the review outcome of E.

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart TD
    Q[CRM: accept quote → 'List on Shopify'] --> P{listing kind:<br/>private / shelf_template}
    P --> V[CRM validates options + prices via its engine]
    V -->|valid| M[CRM Admin-API: create/update base product<br/>idempotent on quoteId · no variants]
    V -->|invalid| X[Flag attention in CRM quote builder]
    M --> S[Set visibility, locks, metafields,<br/>signed access token, expiry]
    S --> L[Store listing↔quote↔product link]
    L --> N[CRM notifies customer with private URL]
    M -. update existing .-> M

CRM-native: this is the CRM's "List on Shopify" producer on an accepted quote (listings row, kind private/shelf_template); private listings require a quote.

Idempotent on quoteId (re-push updates the listing, never duplicates).

Pricing comes from the CRM engine; the store never recomputes.

Lifecycle: active → expired → (refresh/re-issue) → won (order paid) / lost.

## 8. Workflow G — Live 4K Rendering (cross-cutting)

Shared by Workflows C, D, E.

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    participant ENG as 4kGraphics engine (in theme)
    participant CRM as MEJA-CRM (render_4k job)
    participant R as 4kGraphics /v1/render
    participant CDN as Drive / CDN
    ENG->>ENG: Instant WebGL preview + renderSnapshot() (client 4K) on every change
    ENG->>CRM: enqueue render_4k(spec, material, lighting) [debounced]
    CRM->>CRM: hash config → cache check
    alt cache hit
        CRM-->>ENG: cached 4K URL
    else cache miss
        CRM->>R: claim → POST /v1/render
        R->>CDN: upload → drive_files (tagged)
        R-->>CRM: { url }
        CRM-->>ENG: push 4K URL (websocket)
    end
    ENG->>CDN: progressive load 4K

Principles: never block interaction on 4K (the embedded engine gives instant preview + client 4K); cache by config hash; BOM/cut list = `getBuildPlan()` / `/v1/buildplan` (same part layout as the render); attach final 4K URL + build plan to the order line.

## 9. Workflow H — Order → Fulfillment (cross-cutting)

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    participant SH as Shopify
    participant CRM as MEJA-CRM (store_orders)
    participant WO as Work order / cut_parts
    participant OPS as Production/Fulfillment
    SH-->>CRM: order webhook → store_orders + order_lines (configId, 4K, build plan)
    CRM->>CRM: mark quote won (if quote-linked); buyer w/o quote → auto-create customer
    CRM->>WO: generate work order → freeze flattened cut list (cut_parts)
    WO->>OPS: shop cut-ticket (specs, BOM, 4K render, customer)
    OPS-->>SH: fulfillment update / tracking (shipments)
    SH-->>CRM: orders/fulfilled → close-out / post-sale

Notes: Shopify orders are ingested into the CRM's `store_orders`/`order_lines`, generate a work order with a frozen `cut_parts` cut list, and print a shop cut-ticket — the single artifact the workshop builds from (exact configuration, BOM, dimensions, materials, and the approved 4K render).

## 10. Decision points summary (per workflow)

| Workflow | Key approval decision (see Master Plan §16) |
| --- | --- |
| B Private | D5 access model (signed URL + account) |
| C Configurable | D8 launch styles beyond Tile/Art Back; D7 render fallback |
| D Hybrid | D4 pricing authority (CRM engine is sole authority) |
| E Custom | self-serve threshold vs. forced CRM review (propose: feasibility flags decide) |
| F Push | idempotency + expiry policy |
| G Render | D7 WebGL-first, 4K async |

Open workflow question (E): what defines "needs human review" vs "buyable now"? Proposed: a feasibility ruleset (max size, allowed materials, joinery complexity). Please confirm.

## 11. Error & edge handling (all workflows)

| Situation | Behavior |
| --- | --- |
| Render engine down | Stay on WebGL preview; mark 4K "pending"; allow checkout with preview; backfill 4K to order. |
| Invalid configuration | Block add-to-cart; inline explain the failing constraint; suggest nearest valid. |
| Expired private link | Friendly expiry page; one-click "request refreshed quote" → CRM. |
| Price mismatch (store display vs CRM) | CRM pricing engine is sole authority; store re-fetches the CRM price; reconciliation flags drift at order ingest. |
| Out-of-stock component (BOM) | Surface lead-time/feasibility; offer alternates. |
| Customer not logged in for private listing | Token grants scoped access; prompt login to save/track. |

## 12. Operational workflows (back-of-house) — per product type

Workflows A–H describe the customer & system journey. This part describes what the operations / production team does once an order is placed, for each product type. The shared starting point is the production packet from Workflow H (configuration + BOM + the approved 4K render + customer details). The approved 4K render is the visual spec of record — QA builds and checks against it.

Operational role codes:

| Code | Role |
| --- | --- |
| CS | Sales / Customer Service |
| OPS | Production scheduler / Ops lead |
| MK | Maker / craftsperson (incl. finishing) |
| QA | Quality control |
| SHIP | Fulfillment / shipping |
| SYS | CRM job queue / integrations (automated) |

### 12.1 Ready-Made — operations

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart LR
    O[Order paid] --> S{In stock?}
    S -->|Yes| P[Pick from inventory]
    S -->|No| B[Build to standard spec / backorder comms]
    P --> Q[QA spot-check]
    B --> Q
    Q --> PK[Pack]
    PK --> SH[Ship + tracking]
    SH --> CL[Close order · restock if reorder point hit]

Owner: SHIP (stocked) or MK→SHIP (made-to-order); OPS accountable.

Lead time / SLA: in-stock ship in 1–2 business days; made-to-order standard 1–2 weeks.

Exceptions: out of stock → backorder comms + ETA (CS); failed spot-check → pull + replace.

### 12.2 Private / Unlisted (locked) — operations

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart LR
    O[Order paid · locked spec] --> V[Verify spec vs CRM quote]
    V --> SRC[Source materials per BOM]
    SRC --> MK[Build to locked spec]
    MK --> QA[QA vs approved 4K render]
    QA -->|pass| PK[Pack with approval proof]
    QA -->|fail| RW[Rework]
    RW --> QA
    PK --> SH[Ship]
    SH --> CL[CRM close-out · quote won]

Owner: OPS (verify) → MK (build) → QA → SHIP; CS consulted on any ambiguity.

Lead time / SLA: per quote (set in CRM); confirm at intake.

Exceptions: spec ambiguity → CS confirms with customer before build (locked spec is authoritative, never silently changed); material substitution requires CS sign-off.

### 12.3 Configurable shelves (Tile / Art Back / others) — operations

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart TD
    O[Order paid · config + BOM] --> J{Style}
    J -->|Tile| T[Cut blank · layout tiles per count/pattern · set · seal]
    J -->|Art Back| A[Prep back panel · mount art asset · assemble]
    J -->|Other| X[Style-specific build routine]
    T --> F[Finish]
    A --> F
    X --> F
    F --> QA[QA vs render]
    QA --> PK[Pack]
    PK --> SH[Ship]
    SH --> CL[Close]

Owner: MK (build per style jig/template) → QA → SHIP; OPS schedules by style queue.

Style notes: Tile uses a layout jig keyed to tile count/pattern; Art Back keys to the selected back-art asset; new styles add a build routine, no process rewrite.

Lead time / SLA: typically 1–3 weeks depending on size/finish.

Exceptions: component shortage → substitute (within rules) or CS comms; render mismatch at QA → rework before pack.

### 12.4 Hybrid (CRM-seeded, customer-edited) — operations

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart LR
    O[Order paid] --> R["Reconcile FINAL config:<br/>locked baseline + customer edits vs CRM"]
    R --> D{Edits change BOM or lead time?}
    D -->|Yes| C[CS confirm with customer + reschedule]
    D -->|No| MK[Build FINAL config]
    C --> MK
    MK --> QA[QA vs render]
    QA --> PK[Pack]
    PK --> SH[Ship]
    SH --> CL[CRM reconcile + close]

Owner: OPS (reconcile) → MK → QA → SHIP; SYS reconciles final config back to the CRM quote.

Critical rule: ops builds the final purchased configuration (locked baseline plus customer edits) — not the original quote. Always confirm which BOM is authoritative at intake.

Lead time / SLA: as configurable; recompute if edits change the BOM.

Exceptions: customer edits push past capacity/lead time → CS reschedule + confirm.

### 12.5 Custom build-out (Atelier3d) — operations

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart TD
    O[Order or deposit · config + BOM + 4K] --> FR[Feasibility confirm + shop drawing / cut list]
    FR --> SRC[Source materials incl. specialty]
    SRC --> MK[Build with in-process QA checkpoints]
    MK --> AP{Customer approval milestone?}
    AP -->|needed| CSF[CS shares progress photos to approve]
    AP -->|no| FIN[Finish]
    CSF --> FIN
    FIN --> QA[Final QA vs 4K render]
    QA -->|pass| PK[White-glove pack]
    QA -->|fail| RW[Rework]
    RW --> QA
    PK --> SH[Ship / delivery]
    SH --> CL[CRM close + post-sale]

Owner: OPS + MK (highest-touch); CS owns customer approval milestones; QA accountable for final sign-off vs render.

Lead time / SLA: longest; quoted per piece (often via CRM deposit path before build).

Exceptions: post-order feasibility fail (rare) → CS + redesign/remake (refund only if MEJA cannot fulfill — there are no customer-initiated returns, see §12.6); specialty material delay → ETA comms; milestone rejection → revise before continuing.

### 12.6 Cross-cutting operational flows

| Flow | What it does |
| --- | --- |
| Materials & inventory | BOM → stock check → reorder; maintain safety stock for common woods/tiles/finishes; flag long-lead specialty items at intake. |
| QA — render vs build | The approved 4K render is the spec of record; QA verifies the built piece matches it (dimensions, wood, finish, layout) before pack. |
| No returns — all items custom-made · rework / remake | Every product is made to order, so there are no returns or exchanges. This is stated clearly on the PDP, in the cart, at checkout, and in CS comms. If an item arrives defective or not matching the approved 4K render, MEJA repairs, reworks, or remakes it; such cases are logged to CRM. Refunds occur only where MEJA cannot fulfill an order it accepted. |
| Capacity & scheduling | OPS queues by product type; WIP limits per maker; lead-time SLAs published to CS so quotes/PDP show realistic ship dates. |

### 12.7 Operational RACI (by stage)

| Operational stage | R (does it) | A (owns outcome) | C / I |
| --- | --- | --- | --- |
| Intake / packet receipt | SYS → OPS | OPS | CS |
| Spec verify & feasibility | OPS | OPS | CS, MK (custom) |
| Source materials (BOM) | OPS | OPS | MK |
| Build | MK | OPS | QA |
| QA vs approved render | QA | OPS | MK |
| Pack & ship | SHIP | OPS | CS |
| Close-out / CRM reconcile | SYS | OPS | CS |

### 12.8 Operational metrics (feed the KPIs in Master Plan §14)

On-time-ship rate vs. promised lead time, per product type.

First-pass QA yield (built right the first time; render-match rate).

Rework rate and average rework time.

Production cycle time per type (intake → ship).

Material stockout incidents affecting promised dates.

End of Product Workflows (Draft v0.1). Please approve the flows — customer/system (§2–9) and operational (§12) — and the open question in §10.

# Integration Context — the three connected apps (field notes)

Document type: Captured context from reviewing the live sibling repos (for the plan)

Date: 2026-06-13

Source: public snapshots of jfsgi/MEJA-CRM-OrderManagement, jfsgi/MEJAFurnitureDesign- (Atelier3D), jfsgi/4kGraphics, reviewed 2026-06-13. (Repos may be private again now — this file is the durable capture.)

Status: 🟢 Reference — used to reconcile the Master Plan with the real systems.

Why this exists: the four "systems" in the Master Plan are real, in-flight applications with documented contracts, not greenfield. This note records what they actually are and where the Master Plan must change to match them (§4).

## 1. The three apps as they actually exist

### 1.1 MEJA‑CRM‑OrderManagement — the business system of record + integration hub

What: a rebuild of "MEJA Production" — CRM · Quoting · Work Orders · Listings · Shopify storefront · Ad Studio · Shipping.

Stack: Next.js 15 (App Router, server actions) on Vercel; Supabase (Postgres 16, RLS, Auth, Edge Functions, pg_cron); Drizzle ORM; Google Workspace Drive for images; Tailwind v4 mapped to `--mj-*` tokens (token-only color rule); Zod validation.

Maturity: schema (36 tables) approved; design system "Indigo Atelier" locked; quote builder (Phase 5) and work orders + cut lists (Phase 6) complete, pricing engine golden-tested to the cent on ~50 historical quotes. Listings (Phase 8) and Integrations/job-queue (Phase 7) are in progress.

Storefront intent (their plan): "Shopify Online Store 2.0 theme in `/storefront` — Phase 8."

### 1.2 MEJAFurnitureDesign‑ = Atelier3D — parametric design studio

What: web 3D parametric furniture design (Design / Studio / Documents workspaces). Smart parametric components, X/Y/Z adaptation, cut lists/BOM, CNC DXF/STEP export, marketing renders/turntables.

Stack: React 19 + TypeScript + Vite + three.js (react-three-fiber) + zustand + Web Workers (OpenCascade.js WASM); API = Node + NestJS; Postgres + S3 + Redis/BullMQ; render workers = headless Blender + Cycles (GPU, up to 8K); geometry workers = OCCT.

Model: a project is a serializable JSON document (tree of versioned component recipes + expressions); deterministic client/server parity. "Workshop" = per-user private component library.

Status: Phase 0 app working (viewport, parametric runtime, inspector, live cut list/BOM, undo/redo, JSON save/open).

### 1.3 4kGraphics — the render engine (+ build-plan generator)

What: renders furniture at 3840×2160 (2× supersample → 7680×4320 internal) with procedural PBR materials (oak/walnut/cherry/cedar/paints/steel/brass/linen — no texture downloads), and generates the build plan (cut list, hardware, tools, assembly steps, board-feet, shop-hours) from the same part layout — so render and cut list can never disagree.

Ships in three forms: @4kgraphics/engine (embeddable TS/Three.js lib and a self-contained browser.js drop-in), @4kgraphics/server (headless render API), apps/demo.

Embeds anywhere: the browser.js module loads via a <script type="module"> in any server-rendered page (Flask/Django/PHP — and a Shopify Liquid theme). Client-side it exposes live orbit preview, renderSnapshot() → 4K PNG Blob, getBuildPlan() → cut-list JSON.

## 2. How they're actually wired (the real integration design)

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart LR
    subgraph CRM["MEJA-CRM (Next.js + Supabase) — system of record + hub"]
      Q[Quotes / Pricing engine]
      L[Listings]
      ST[store_orders / order_lines]
      WO[Work orders / cut_parts]
      JQ[(integration_jobs queue)]
    end
    SHOP[Shopify Online Store 2.0 theme<br/>/storefront]
    A3D[Atelier3D<br/>NestJS API + Blender farm]
    R4K[4kGraphics<br/>engine + render service]
 
    Q --> L --> SHOP
    SHOP -- order webhook --> ST --> WO
    Q -- accept --> WO
    JQ -- render_4k --> R4K
    JQ -- atelier_import --> A3D
    SHOP -. embeds .-> R4K

CRM is the hub and the business system of record (customers, products, quotes, pricing, work orders, listings). Shopify is the storefront + checkout, mirroring purchasable listings. 4kGraphics + Atelier3D are workers behind the CRM's job queue.

Integration = a typed job-queue contract (integration_jobs): enqueue → atomic claim (SKIP LOCKED) → complete → fail-with-requeue (≤3×) → reap-stuck. Worker API: POST /api/jobs/claim, POST /api/jobs/[id], bearer-gated by JOBS_WORKER_TOKEN. Job kinds today: `render_4k` (→ 4kGraphics; image lands in Drive drive_files, tagged with product code) and `atelier_import` (→ builds a draft product, dims+parts pre-filled, atelier_model_ref). A `shopify_push` producer is the natural next kind.

### 2.1 4kGraphics contract (for the storefront/CRM)

Embedded (live preview + client 4K): new FurnitureEngine({container}), showFurniture(spec), setMaterial(id, partName?), setStain(id), setLighting('studio'|'showroom'|'daylight'), setCameraOrbit(), renderSnapshot({width,height,supersample,transparent}) → PNG Blob, getBuildPlan() → cut list.

Headless service (server renders): POST /v1/render ({spec, material, lighting, textureSize}) → 4K PNG; POST /v1/buildplan ({spec}) → build-plan JSON. Needs a persistent host (Railway/Fly/VPS), not Vercel.

Spec = plain JSON in millimeters, kind ∈ {table, bookshelf, cabinet, drawerbox, door, drawerfront, drawerunit, endtable}. validateSpec() guards impossible geometry. Cut-list items also carry fractional-inch strings. Note: a MEJA "shelf" (Tile / Art Back) is not yet a `kind` — it must be authored as a parametric component (Atelier3D + 4kGraphics) or modeled via the CRM product/parts model.

## 3. CRM data model — the tables that matter for the store

From the approved ERD (src/db/schema.ts, 36 tables). Most relevant:

| Table | Why it matters to the store |
| --- | --- |
| listings | Already the store-listing model: platform (shopify·etsy), kind (private · shelf_template · catalog), links product + quote, price, status. Private listings require a quote. |
| shelf_templates | The shelf option matrix — the configurable-shelf definition (Tile / Art Back / …). This is the "Variant & Options Engine" home for shelves. |
| store_orders / order_lines | Shopify order ingestion (incl. deposit/balance "private flow"); store buyers on no-quote orders auto-create a CRM customer. |
| integration_jobs | The job-queue contract (above). |
| product_types / product_parts / product_children (+ product_child_dims/dim_map) | Parts-first parametric catalog: per-axis formulas base − mult × sub + add + ticket_adj; assemblies resize children via dim_map. Atelier3D imports land as draft product_types. |
| materials / features / hardware (+ hardware_addons) | Pricing inputs: cost/sqft, scrap, margin; feature pricing methods each·sqft·linear_ft·min_plus_sqft. |
| quotes / quote_versions / line_items (+ features/hardware/materials) | Quoting with pricing snapshot columns so re-pricing never rewrites history; immutable stored totals. |
| assembly_cut_list (view) | Resolves a product/line into the flattened cut list across the whole assembly — powers editor preview, quote rollup, and WO cut list. |
| work_orders / wo_items / cut_parts / wo_step_progress | Accept quote → WO; frozen cut list; data-driven workflow_steps. |

Money/IDs convention: uuid PKs, numeric(12,2) for money (never floats), timestamptz audit columns, soft-archive via status/archived_at.

## 4. 🔴 Reconciliations — where the Master Plan must change

| Plan area | My draft said | The real systems say | Recommended change |
| --- | --- | --- | --- |
| D1 architecture | Hybrid-headless (recommended) | CRM plans a Shopify OS 2.0 theme in /storefront; 4kGraphics browser.js embeds in a Liquid theme | Re-recommend OS 2.0 theme + embedded 4kGraphics engine; keep headless as optional for the most immersive pages only. Lowers cost/complexity. |
| System of record | "Shopify is the system of record" | CRM (Supabase) owns products, quotes, pricing, work orders, listings; Shopify owns storefront+checkout+payments | Reframe: CRM = business system of record + hub; Shopify = commerce/checkout. |
| Integration Layer | New middleware (API gateway + bus) | A typed job-queue (integration_jobs) + worker API already exist in the CRM | Adopt/extend the CRM job queue; add a shopify_push job + order-webhook ingestion. Don't build a parallel bus. |
| Pricing engine | New "Pricing Rules Engine" | CRM pricing engine golden-tested to the cent | Pricing authority = CRM engine. Shopify shows the CRM-computed price (Draft Orders / Functions); we don't re-derive. |
| Product taxonomy | ready-made / private / configurable / hybrid / custom | CRM listing kinds: catalog / private / shelf_template | Map ours → theirs: catalog=ready-made, private=private/unlisted (quote-required), shelf_template=configurable shelves; hybrid = quote-originated shelf_template with editable options. |
| Variant & Options Engine (§5.4) | New engine in our middleware | `shelf_templates` table + the parts/dim_map model already do this | Implement the option matrix in the CRM `shelf_templates`, surfaced to the theme; keep the "never native Shopify variants" conclusion. |
| BOM / cut list | We compute BOM | assembly_cut_list (CRM) and 4kGraphics getBuildPlan() — render & cut list share one layout | Reuse those; never invent a separate BOM. |
| 4K rendering | Generic async render API | render_4k job → 4kGraphics; embeddable engine gives the instant WebGL preview | Two-tier still holds: embedded engine = instant preview + client 4K; `render_4k` job = server 4K. Confirms D7 (WebGL-first). |
| UI design system | 10 fresh iterations | CRM = Indigo Atelier `--mj-*` tokens; Atelier3D = warm-neutral + teal accent, dark Studio | Harmonize the store with the suite: consume the same --mj-* token philosophy / Indigo Atelier palette so CRM, Atelier3D, and store feel like one brand. The 10 iterations remain useful exploration; recommend the warm/atelier directions (#1/#2/#3) as closest fits. |

## 5. Open questions to confirm with the team

D1: go with Shopify OS 2.0 theme + embedded 4kGraphics (align with CRM Phase 8), or still pursue headless for flagship pages?

Shelf as a parametric `kind`: author "Tile" / "Art Back" shelves as 4kGraphics/Atelier3D parametric components, or model purely via CRM shelf_templates + parts? (Affects whether the configurator gets true live 3D for shelves.)

Store theme tokens: adopt the CRM's Indigo Atelier `--mj-*` tokens directly for one-brand consistency?

Job kinds: confirm a `shopify_push` job + store-order webhook → `store_orders` ingestion as the store↔CRM contract.

Hosting: 4kGraphics render service needs a persistent host (Railway/Fly/VPS) — who operates it?

These reconciliations are not yet applied to the Master Plan / UI Standard / Workflows — they're staged here for approval. On your go-ahead I'll fold them in (notably Decision D1, the integration-layer section, the pricing-authority decision, the listings taxonomy, and the design-token alignment).