# MEJA Designs WebStore — Master Plan

Document type: Complex implementation plan (for approval)

Version: 0.1 (Draft)

Date: 2026-06-13

Owner: MEJA Designs

Status: 🟡 Draft — awaiting approval

## 0. How to read this document

This is the single source of truth for the new mejadesigns.com store. It is organized top-down: vision → scope → architecture → the four integrations → data model → product taxonomy → workflows (summarized; full detail in `03-Product-Workflows.md`) → non-functionals → roadmap → cost → risk → KPIs → open decisions you need to approve.

Everything marked 🔵 DECISION is a choice that needs your sign-off; they are collected in §16.

## 1. Executive summary

MEJA Designs sells handcrafted wood wall art, décor, and made-to-order pieces — most notably a line of shelves offered in multiple styles (Tile, Art Back, and more). Today the catalog is largely fixed listings. The business is increasingly quote-driven and customized: a customer wants their size, wood, finish, and layout.

The new store turns mejadesigns.com into a configurable commerce platform that supports four product modes simultaneously:

Ready-made listings — buy-now catalog products.

Private (unlisted) listings — a specific quote pushed from MEJA‑CRM to one customer, not shown in public navigation.

Configurable products — the customer selects options (style, size, wood, finish, mounting); price recalculates live. Shelves are the flagship here (Tile / Art Back / hybrid / others).

Custom build-out (Atelier3d) — the customer designs a bespoke piece in a 3D configurator with live 4K rendering, then checks out.

A hybrid mode spans #2 and #3: MEJA‑CRM pushes a private, pre-customized listing, but the customer can still change selected options before buying.

All systems talk over APIs through a thin Integration Layer, with Shopify as the commerce system of record.

Recommended approach: a hybrid-headless build — Shopify owns commerce (catalog, cart, checkout, orders, payments, customers); a custom storefront renders rich product/configurator experiences and hosts the Atelier3d + 4K rendering surfaces. This balances Shopify's reliability and PCI-compliant checkout with the UX freedom that live 3D/4K configuration demands. (See §16, Decision D1 for alternatives.)

## 2. Goals & non-goals

### 2.1 Goals

G1 — Sell ready-made, private/unlisted, configurable, and custom (Atelier3d) products from one storefront and one checkout.

G2 — Let MEJA‑CRM push quotes as private or hybrid listings, with correct pricing, options, and customer scoping.

G3 — Give customers live option selection with real-time price updates and 4K-quality visualization.

G4 — Provide a documented, versioned API contract between Shopify, MEJA‑CRM, Atelier3d, and the render engine.

G5 — Establish a UI Design Standard the brand can grow on (see `02-UI-Design-Standard.md`).

G6 — Preserve SEO, brand equity, and existing customer accounts during cutover.

### 2.2 Non-goals (this phase)

Building MEJA‑CRM itself (we integrate with it; we assume it exposes/consumes APIs).

Replacing Shopify checkout or becoming a payment processor.

Marketplace/multi-vendor features.

A native mobile app (the storefront is responsive PWA-capable).

## 3. Current-state review

The live sites (mejadesigns.com / .net) are bot-protected, so this review is assembled from public search results and the brief. Action A0: confirm/correct this inventory before finalizing scope.

| Aspect | Current state (assessed) |
| --- | --- |
| Brand | MEJA Designs — handmade wood wall art, home/office décor, personalized gifts, custom drawer boxes. |
| Platform | Shopify (URL patterns like /pages/faq, /listing/... and Etsy presence). |
| Catalog | Fixed listings; made-to-order via messages/Etsy; limited self-serve customization. |
| Shelves | Sold in styles incl. Tile and Art Back; sizing/finish handled manually. |
| Quoting | Handled outside the store (the future MEJA‑CRM centralizes this). |
| Visualization | Static product photography; no live 3D/4K configuration. |
| Gaps | No self-serve configurator, no private/unlisted quote listings, no live rendering, no documented system integration. |

Implication: the new store is not a re-skin — it adds configurable commerce, quote-to-listing automation, and 3D/4K visualization on top of a Shopify foundation.

## 4. Product taxonomy & terminology

A precise vocabulary so every team means the same thing.

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart TD
    A[MEJA Product Catalog] --> B[Ready-Made Listing]
    A --> C[Private / Unlisted Listing]
    A --> D[Configurable Product]
    A --> E[Custom Build-Out · Atelier3d]
 
    C --> C1[Pushed from MEJA-CRM<br/>scoped to one customer]
    D --> D1[Style: Tile]
    D --> D2[Style: Art Back]
    D --> D3[Style: Other / future]
    D --> D4[Hybrid: CRM-seeded but<br/>customer can still adjust options]
    E --> E1[3D configured piece<br/>+ live 4K render]

| Term | Definition | Visibility | Pricing source |
| --- | --- | --- | --- |
| Ready-Made Listing | Standard catalog product, fixed or simple variants. | Public | Shopify |
| Private / Unlisted Listing | A quote materialized as a product, reachable only via signed link / customer account. | Hidden from nav, search, sitemap | MEJA‑CRM (locked) |
| Configurable Product | Customer-driven options recompute SKU + price. | Public | Pricing rules engine |
| Hybrid Listing | CRM seeds a configuration and leaves chosen options editable. | Private or public | CRM baseline + rules for editable options |
| Custom Build-Out | Atelier3d session designs a bespoke piece; 4K render; quote → cart. | Public entry, private result | Atelier3d BOM → pricing rules |
| Shelf Style | A configurable product family. Tile and Art Back are the two primary styles; the system is not limited to two (e.g., Floating, Ledge, Grid, Modular are future styles). | — | — |

Design principle: Style is data, not code. Adding a new shelf style (or an entirely new configurable family) is a catalog/configuration change, never a redeploy.

## 5. System architecture (recommended)

### 5.1 Context diagram

Diagram (Mermaid source — renders as a diagram on GitHub):

flowchart LR
    subgraph Customer
      U[Shopper / Account holder]
    end
 
    subgraph Storefront["Storefront (hybrid-headless)"]
      SF[Custom Storefront<br/>Hydrogen/Remix or Next.js]
      CFG[Atelier3d Configurator<br/>embedded surface]
      RV[4K Render Viewer]
    end
 
    subgraph IL["Integration Layer (middleware)"]
      API[API Gateway]
      Q[Event/Webhook Bus]
      MAP[Pricing & Mapping Service]
      JOB[Render Job Orchestrator]
    end
 
    subgraph Shopify
      ST[Storefront API]
      AD[Admin API]
      CO[Checkout]
      WH[(Webhooks)]
    end
 
    CRM[MEJA-CRM Quoting Platform]
    A3D[Atelier3d Service + Config API]
    R4K[4K Rendering Engine]
    CDN[(Media/CDN)]
 
    U --> SF
    SF <--> CFG
    CFG --> RV
    SF <--> ST
    SF --> CO
    SF <--> API
 
    API <--> MAP
    API <--> CRM
    CFG <--> A3D
    JOB --> R4K
    R4K --> CDN
    RV --> CDN
 
    CRM <--> Q
    Q <--> AD
    Shopify -. order/customer events .-> WH --> Q
    MAP <--> AD

### 5.2 Layers & responsibilities

| Layer | Responsibility | Example tech (illustrative) |
| --- | --- | --- |
| Storefront | Renders pages, configurator, render viewer; reads catalog via Storefront API; sends to Shopify checkout. | Shopify Hydrogen/Remix on Oxygen, or Next.js; React; TypeScript. |
| Integration Layer | The glue: auth, mapping, pricing, webhook fan-out, render orchestration, idempotency, retries. | Node/TypeScript service; queue (e.g., SQS/PubSub); Postgres for mapping/state. |
| Shopify (system of record) | Catalog, variants, inventory, cart, checkout, orders, customers, payments, taxes. | Shopify Plus recommended for scripting/checkout extensibility. |
| MEJA‑CRM | Quote authoring; pushes private/hybrid listings; receives order status. | External; integrates via REST + webhooks. |
| Atelier3d | 3D configuration logic, scene/state, BOM output. | Embedded SDK + Config API. |
| 4K Render Engine | High-resolution render jobs from configuration state. | Async job API → CDN asset URLs. |

### 5.3 Why hybrid-headless (recommendation rationale)

Live 4K + 3D needs a custom canvas, async render handling, and viewer UX that a stock Liquid theme constrains.

Private/hybrid listings need fine-grained, customer-scoped visibility and signed access that's cleaner in a custom storefront.

Shopify checkout stays native → PCI scope, fraud, taxes, and payments remain Shopify's problem, not ours.

We can start native + apps for speed and graduate pages to headless (see Decision D1 and the phased roadmap).

## 6. API integration specification

All cross-system calls go through the Integration Layer. No system calls another's internals directly; this gives us one place for auth, logging, retries, idempotency, and versioning.

### 6.1 Integration matrix

| From → To | Direction | Transport | Key operations |
| --- | --- | --- | --- |
| Storefront → Shopify | sync | Storefront API (GraphQL) | read products/collections, create cart, go to checkout |
| Integration Layer → Shopify | sync | Admin API (GraphQL/REST) | create/update products & variants, set metafields, manage publications/visibility |
| Shopify → Integration Layer | async | Webhooks | orders/create, orders/paid, orders/fulfilled, customers/* |
| MEJA‑CRM → Integration Layer | async + sync | Webhook + REST | push quote → create private/hybrid listing; price updates; expirations |
| Integration Layer → MEJA‑CRM | sync | REST | acknowledge listing creation; send order status; reconcile |
| Storefront ↔ Atelier3d | sync | Embedded SDK + Config API | start/resume session, read option model, emit configuration + BOM |
| Integration Layer → 4K Render | async | Job API | submit render job (config state) → poll/callback → CDN URL |
| 4K Render → CDN | one-way | upload | store rendered hi-res assets |

### 6.2 Canonical objects (Integration Layer vocabulary)

Code (jsonc):

// A configuration captured from configurator or CRM
{
  "configurationId": "cfg_01H...",          // idempotency key
  "source": "atelier3d | crm | storefront",
  "productFamily": "shelf",
  "style": "tile | art_back | floating | ...",
  "options": {                               // selected, validated against the option model
    "width_in": 36, "height_in": 12, "depth_in": 6,
    "wood": "walnut", "finish": "matte",
    "tileCount": 9, "backArt": "asset_123", "mount": "floating"
  },
  "bom": [ { "sku": "WAL-BLANK", "qty": 1 }, { "sku": "TILE-3x3", "qty": 9 } ],
  "price": { "currency": "USD", "amount": 24800, "breakdown": [/* line items */] },
  "render": { "previewUrl": "https://cdn/.../preview.webp",
              "render4kUrl": "https://cdn/.../4k.webp", "status": "ready" },
  "customerScope": { "type": "public | private", "customerId": "cus_..." },
  "expiresAt": "2026-07-13T00:00:00Z"
}

### 6.3 Quote-to-listing push (MEJA‑CRM → store)

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    participant CRM as MEJA-CRM
    participant IL as Integration Layer
    participant SH as Shopify Admin
    participant ST as Storefront
    CRM->>IL: POST /quotes/push (quote + options + price + scope)
    IL->>IL: Validate against option model; idempotency check
    IL->>SH: Create product + variants + metafields (visibility=private)
    SH-->>IL: productId, variantIds
    IL->>IL: Store mapping (quoteId ↔ productId), signed access token
    IL-->>CRM: 201 { productId, privateUrl, expiresAt }
    Note over ST: Customer opens signed private URL
    ST->>SH: Storefront API: fetch private product by token
    ST-->>ST: Render listing (editable options if hybrid)

Rules:

Idempotency: quoteId is the dedupe key; re-push updates, never duplicates.

Locked vs. editable: CRM marks each option locked:true|false. Locked options render read-only; unlocked render as editable controls (this is what makes a listing hybrid).

Visibility: private listings get metafield: visibility=private, excluded from collections, search, sitemap, and require a signed, expiring access token or logged-in scoped customer.

Pricing authority: for private/locked options, CRM price is authoritative; for editable options, the Pricing Rules Engine recomputes deltas.

### 6.4 Live 4K rendering

Diagram (Mermaid source — renders as a diagram on GitHub):

sequenceDiagram
    participant CFG as Atelier3d (in storefront)
    participant IL as Integration Layer
    participant R as 4K Render Engine
    participant CDN as CDN
    participant V as Render Viewer
    CFG->>V: Real-time low-latency preview (WebGL)
    Note over CFG,V: Interactive preview is instant (client-side)
    CFG->>IL: Debounced "render4k" (configuration state)
    IL->>R: Submit job (state, camera, lighting)
    R-->>IL: jobId (accepted)
    R->>CDN: Upload 4K asset on completion
    R-->>IL: callback { jobId, url, status }
    IL-->>V: push (websocket) { url }
    V->>CDN: Load 4K image progressively

Two-tier visualization: instant client-side WebGL preview for interactivity; server-side 4K for hero shots, PDP, and order records. Never block interaction on the 4K job.

Caching: key 4K assets by a hash of the configuration so identical configs reuse renders.

Order capture: the chosen config's 4K URL + BOM are attached to the order line item (Shopify metafields/line-item properties) so production and the customer see exactly what was bought.

### 6.5 Auth, versioning, reliability

Auth: OAuth2 client-credentials / signed webhooks (HMAC) between systems; short-lived signed URLs for private listings and render assets.

Versioning: every external contract is v1-prefixed; breaking changes ship a new version, old version deprecated on a published schedule.

Reliability: all async consumers are idempotent; failed webhooks go to a dead-letter queue with retry + alerting; every cross-system call is correlation-ID traced.

Secrets: stored in a managed secret store; never in the storefront bundle.

## 7. Data model (essentials)

Diagram (Mermaid source — renders as a diagram on GitHub):

erDiagram
    PRODUCT ||--o{ VARIANT : has
    PRODUCT ||--o{ OPTION_MODEL : "configured by"
    PRODUCT }o--|| VISIBILITY : "scoped by"
    QUOTE ||--|| PRODUCT : "materializes as"
    CONFIGURATION ||--|| RENDER_ASSET : "produces"
    CONFIGURATION }o--|| PRICING_RULESET : "priced by"
    ORDER ||--o{ ORDER_LINE : contains
    ORDER_LINE }o--|| CONFIGURATION : "snapshot of"
 
    PRODUCT { string shopifyId; string family; string style; string visibility }
    OPTION_MODEL { json options; json constraints; json dependencies }
    QUOTE { string crmQuoteId; string customerId; string status; date expiresAt }
    CONFIGURATION { string configId; json options; json bom; money price }
    RENDER_ASSET { string previewUrl; string render4kUrl; string status }
    PRICING_RULESET { string id; json baseRates; json modifiers }

Shopify holds products, variants, inventory, orders, customers (system of record).

Integration Layer DB holds the mapping & state Shopify can't model well: option models, configurations, render-job state, quote↔product links, pricing rulesets, signed-access tokens.

Metafields carry per-product config schema, visibility flags, and per-line-item config snapshots into Shopify so back-office/fulfillment can see them.

## 8. Storefront information architecture

| Route | Page type | Notes |
| --- | --- | --- |
| / | Home | Brand story, featured collections, configurator entry, social proof. |
| /collections/:handle | Collection / catalog | Filter, sort, quick-view. |
| /products/:handle | Product (ready-made) | Standard PDP. |
| /configure/:family/:style? | Configurator | Atelier3d surface + option panel + 4K viewer + live price. |
| /q/:signedToken | Private/hybrid listing | Quote-backed PDP; editable options if hybrid; expiry aware. |
| /cart | Cart | Shows config snapshot + render thumbnail per line. |
| /account | Account | Orders, saved configurations, private quotes. |
| /account/quotes | My quotes | Active private/hybrid listings pushed from CRM. |
| /pages/* | Content | About, FAQ, care, shipping, warranty. |
| Checkout | Shopify-hosted | Native, PCI-scoped. |

Full layouts, components, and the 10 design iterations are in `02-UI-Design-Standard.md`.

## 9. Product workflows (summary)

Each product type's full sequence diagram and step list is in `03-Product-Workflows.md`. At a glance:

| Product type | Entry | Configuration | Pricing | Visualization | Checkout |
| --- | --- | --- | --- | --- | --- |
| Ready-made | Collection/PDP | none/simple variants | Shopify | product photos | native |
| Private/unlisted | Signed link / account | locked | CRM | CRM-provided/render | native |
| Configurable (shelves) | Configurator | full options | rules engine | WebGL + 4K | native |
| Hybrid | Signed link / account | partial (editable) | CRM + rules | render | native |
| Custom (Atelier3d) | Configurator | bespoke 3D | BOM → rules | WebGL + 4K | native |

## 10. Non-functional requirements

| Area | Requirement |
| --- | --- |
| Performance | LCP < 2.5s on PDP/collection (4K loads progressively, never blocks); configurator interaction < 100ms client-side. |
| Availability | Storefront 99.9%; checkout inherits Shopify SLA; render engine degradation must not block buying (fallback to WebGL preview). |
| Accessibility | WCAG 2.2 AA across storefront; configurator keyboard-operable with non-visual fallbacks. |
| SEO | SSR for public pages; clean URLs; structured data; private listings excluded from indexing. |
| Security | Signed/expiring private URLs; HMAC webhooks; least-privilege API tokens; no secrets in client bundle. |
| Privacy | Customer-scoped private listings never leak across accounts; PII stays in Shopify/CRM, not the storefront cache. |
| Observability | Correlation IDs end-to-end; dashboards for render queue depth, webhook DLQ, push success rate. |
| i18n/currency | Architecture supports Shopify Markets (multi-currency) even if launch is single-region. |

## 11. Phased roadmap

Diagram (Mermaid source — renders as a diagram on GitHub):

gantt
    title MEJA WebStore — Phased Delivery
    dateFormat YYYY-MM-DD
    axisFormat %b
    section Phase 0 — Foundations
    Discovery & current-state audit      :p0a, 2026-06-16, 14d
    UI direction approval (10 iterations):p0b, after p0a, 10d
    API contracts v1 frozen              :p0c, after p0a, 14d
    section Phase 1 — Commerce + CRM push
    Storefront skeleton + design system  :p1a, after p0b, 28d
    Integration Layer + Shopify sync     :p1b, after p0c, 28d
    Private/hybrid listing push          :p1c, after p1b, 21d
    section Phase 2 — Configurable shelves
    Option model + pricing rules engine  :p2a, after p1a, 28d
    Tile & Art Back configurators        :p2b, after p2a, 28d
    section Phase 3 — Atelier3d + 4K
    Atelier3d embed + config capture      :p3a, after p2b, 28d
    4K render orchestration + viewer     :p3b, after p3a, 21d
    section Phase 4 — Hardening & launch
    Perf/a11y/SEO + cutover              :p4a, after p3b, 21d

| Phase | Outcome | "Done" means |
| --- | --- | --- |
| 0 — Foundations | Approved direction + frozen contracts. | UI iteration chosen; API v1 signed off; current-state confirmed. |
| 1 — Commerce + CRM push | Sell ready-made; CRM can push private/hybrid listings. | A real quote pushes to a working private PDP and checks out. |
| 2 — Configurable shelves | Self-serve Tile/Art Back with live price. | Customer configures a shelf and buys; price matches rules. |
| 3 — Atelier3d + 4K | Bespoke design with live 4K. | Custom piece designed in 3D, 4K render attached to order. |
| 4 — Hardening & launch | Production cutover. | NFRs met; SEO preserved; rollback plan tested. |

## 12. Team & cost (planning placeholders)

Action A1: replace with real vendor quotes/headcount. These are planning placeholders only.

| Role | Phase focus |
| --- | --- |
| Solution architect | All phases (part-time) |
| Storefront engineer(s) | P1–P4 |
| Integration/backend engineer(s) | P1–P3 |
| 3D/graphics engineer | P3 |
| UI/UX designer | P0–P2 |
| QA | P1–P4 |
| Project lead | All |

Recurring cost drivers to budget: Shopify (Plus tier — TBD), Atelier3d licensing, 4K render compute + CDN egress, Integration Layer hosting, and monitoring.

## 13. Risks & mitigations

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Atelier3d / render-engine API capabilities unknown | High | High | Spike in Phase 0; design Integration Layer to swap providers; abstract behind our own config/render interface. |
| R2 | 4K render latency hurts UX | Med | High | Two-tier (instant WebGL + async 4K); cache by config hash; never block checkout. |
| R3 | Private-listing leakage | Low | High | Signed expiring URLs + customer scoping + exclusion from index; security review. |
| R4 | Pricing drift between CRM and rules engine | Med | High | Single pricing authority per option; reconciliation job; CRM price locked for locked options. |
| R5 | Headless complexity/cost overruns | Med | Med | Hybrid path: start native+apps, graduate pages; staged budget gates. |
| R6 | SEO/traffic loss at cutover | Med | High | 301 map, parity audit, staged rollout, monitoring. |
| R7 | Catalog can't model "styles as data" | Low | Med | Metafield-driven option models; no code change to add a style. |

## 14. KPIs / success metrics

Configurator conversion rate (sessions → add-to-cart).

Quote-to-order rate for CRM-pushed private/hybrid listings.

Time-to-publish a pushed quote (target: seconds, automated).

Render success rate and median 4K render time.

PDP performance (LCP) and accessibility (automated AA pass rate).

Revenue mix across the four product modes.

## 15. Assumptions & dependencies

MEJA‑CRM exposes/consumes REST + webhooks (or will, by Phase 1).

Atelier3d provides an embeddable SDK and a configuration/BOM API.

The 4K engine offers an async job API with callbacks and CDN delivery.

Shopify plan supports the needed API limits, metafields, and checkout extensibility (likely Plus).

Brand assets (logo, fonts, photography) are available for the design system.

## 16. 🔵 Open decisions for approval

| ID | Decision | Options | Recommendation |
| --- | --- | --- | --- |
| D1 | Storefront architecture | (a) Native Shopify theme + apps · (b) Hybrid-headless · (c) Full headless (Hydrogen/Oxygen) | (b) Hybrid-headless — start native where possible, headless for configurator/4K pages. |
| D2 | Primary UI iteration | One of the 10 in `02-UI-Design-Standard.md` | Shortlist #1 Atelier Gallery, #3 Modern Luxe, #10 Showroom 3D Immersive; pick one + accents. |
| D3 | Shopify tier | Standard/Advanced vs Plus | Plus if checkout extensibility / scripting / volume warrant. |
| D4 | Pricing authority model | CRM-only / Rules-only / Hybrid per-option | Hybrid per-option (locked=CRM, editable=rules). |
| D5 | Private-listing access | Signed expiring URL / account-gated / both | Both (signed URL and customer scope). |
| D6 | Phase 1 scope | Commerce only vs Commerce + CRM push | Commerce + CRM push (highest business value early). |
| D7 | Render fallback policy | Block on 4K vs WebGL-first | WebGL-first, 4K async, never block. |
| D8 | New shelf styles beyond Tile/Art Back at launch? | which, if any | Confirm launch styles; system supports unlimited via data. |

## 17. Appendices

A. Glossary — see §4 table.

B. API objects — see §6.2.

C. Diagrams — Mermaid sources are inline; rendered automatically on GitHub.

D. Related docs — UI Design Standard, Product Workflows, Mockups.

End of Master Plan (Draft v0.1). Please review §16 and approve or annotate.